# Deliverables by phase

# Project Deliverables

Each phase produces something working on its own. Check-in milestones at the end of phases 1, 2, and 3 are deliberate stop points to verify quality before building on top of them.

## Code Quality

Write this cleanly from day one. We will be adjusting things as we go, so the codebase needs to be easy to edit, refactor, and extend. Clear module boundaries between phases, readable code, sensible naming, minimal coupling. If a shortcut would make a later refactor painful, take the longer path.

## Phase 0: Foundation (Prerequisite)

Solver and data infrastructure. Blocking. Nothing in the rest of the project works without this.

What ships:

- PioSolver Edge installed and scriptable

  - Edge specifically, not Pro. Pro lacks the preflop solver, has single-machine licensing, and doesn't support 64-core CPUs.

  - Single-activation license, ~$870 one-time

  - Verify scripting capabilities work end-to-end

- Multiway preflop range source set up

  - Decision point: MonkerSolver (~$530, full control) or pre-solved range pack (~$200-500, faster setup)

  - If pre-solved pack: verify it includes strategy at every preflop decision node, not just final ranges entering the flop. This is critical for both preflop question generation AND future hand-replay support.

  - If Monker: budget 1-2 weeks for learning curve plus initial multiway preflop solves

- Compute server rented and configured (not sure if actually needed to start, lmk)

  - 64GB+ RAM, fast modern CPU

  - $150-300/month

  - Dedicated server preferred over spot rentals (Pio's license activation is more stable on dedicated hardware)

- Batch solve pipeline

  - Script that takes a scenario spec (positions, action, board) and runs a Pio solve to target accuracy

  - Saves complete Pio output files (not just extracted decision points) to local cache as canonical record

  - Cache structure organized by format / scenario / board

- Range library structure

  - Tier 1 (P0): 6-max 100bb cash, ~65 ranges across RFI / SRP defense / 3-bet pots

  - Tier 2 (P1) and beyond: deferred

  - Each range stored in Pio-loadable format

- One end-to-end test solve

  - Pick BTN vs BB SRP, one flop texture

  - Run solve, save output, verify can be loaded and parsed by Python

  - Confirms the whole stack works before any pipeline code gets written

Key architectural decisions made here that affect all downstream phases:

- Store full solve trees, not just extracted decision points. The pipeline supports the future hand-replay feature only if this is done from day one. Storage cost is small (50-200MB per solve, compresses well). Retrofit cost is large (re-solve everything).

- Bet sizing trees with at least 2 sizes per node in every Pio solve. Recommended: 33% and 75% pot on flop, 50% and 75% on turn, 50%/75%/overbet on river. More sizes increase solve time but produce more realistic questions and support hand replay.

- Preflop data includes intermediate node strategies, not just final ranges. This is the difference between supporting preflop-decision questions (and hand replay) versus only supporting postflop questions.

Not user-facing, but blocking. Allow 2-3 weeks for Phase 0 if Monker is being used.

## Phase 1: Bulk Question Generation to Spreadsheet

Core pipeline running end-to-end on Tier 1 scenarios.

What ships:

- Pipeline that takes a Tier 1 scenario as input and produces N questions

- CSV output with all existing question template columns filled in

- Every question row also includes:

  - Difficulty rating (computed from solver frequencies, see below)

  - Audit trail metadata (source_metadata JSON column containing: which solve, which tree node, which pipeline version, generation timestamp). Critical for debugging when a question gets challenged or you find a systematic error and need to track down affected questions.

  - Concept tags from the fact extractor (raw computed tags like range_advantage_hero, not yet mapped to app skills, that comes in Phase 3)

  - Parent node metadata (parent_node_id, action_to_reach): identifies which solve and decision node each question came from. Enables future hand-replay grouping without changing the schema later.

Quick way to do difficulty rating

MVP uses just correct-answer frequency from the solver. One-line formula:

difficulty_score = 3000 - ((correct_freq - 0.55) / 0.40) * 2500

Maps onto the Elo range:

- 95% frequency on correct answer → score 500 (easiest)

- 75% frequency → score 1750 (medium)

- 55% frequency → score 3000 (hardest)

Higher frequency on correct answer correlates strongly with how obvious the right answer feels to a real player. Refinements (factoring in EV gap and concept count for a weighted score) can be layered in later if you want finer calibration.

Check-in milestone before Phase 2: Generate 30-50 questions for one Tier 1 scenario (recommended BTN vs BB SRP). Zach and Ryan manually review every output. If quality is at least 70% gold-equivalent, proceed. If lower, debug before building anything else on top.

## Phase 2: Validator / QA Layer

The check that protects accuracy at scale.

What ships:

- All five validator layers from the brief: format checker, number checker, strategy checker, failure-pattern checker, voice/format checker

- Triage queue for flagged outputs

- Auto-regeneration with stricter prompts on first failure

- Manual review interface for questions still failing after regeneration

This is what lets you ship 10K questions instead of hand-reviewing 10K questions. Without it the project doesn't scale. Worth treating as a milestone in its own right because the build is substantial and it's the layer that protects everything downstream.

Check-in milestone before Phase 3: Validator rejects 30-50% on first pass. Fewer than 15% still need human review after regeneration loops. Random sample of "passed" questions rates 80%+ gold-equivalent.

## Phase 3: Skill Taxonomy Mapping

Translate the pipeline's computational concept tags into the app's user-facing skills, so the auto-tagged questions can be displayed under the right skill sections in the app.

The fact extractor produces tags like range_advantage_hero, polarized_range_defense, blocker_effects_value. These are computational labels, not skill names users see in the app. You need a mapping layer.

What ships:

- Mapping table from computational concept tags to the app's existing skill list

- Logic that assigns up to 5 skills per question based on the question's concept tags (selecting the most relevant 5 when more than 5 apply)

- Skills column in the spreadsheet output, populated automatically

Requires Ryan's input to make sure the mapping makes sense from a real player's perspective. Once the mapping table exists, applying it across all generated questions is trivial. The hard part is getting the mapping right.

Check-in milestone before Phase 4: 100 random questions auto-tagged, spot-checked by Ryan, mapping refined until skill assignments feel right.

## Phase 4: UI-Formatted Output

Make generated questions render correctly in the existing app UI.

What ships:

- Output module that converts the pipeline's spreadsheet format into your existing UI format

- Integration with the formatter repo you already have

- End-to-end test: generated question → formatted → renders correctly in app

Most of this work is already done in the formatter repo. The pipeline just needs to output upstream data in a way the formatter can consume directly. Low risk, mostly plumbing.

## Phase 5: Admin Panel

GUI for managing generation runs and the question library.

What ships:

Batch generation interface:

- Table size (6-max, 9-max)

- Scenario (positions, action type, stack depth)

- Stake type (cash, MTT, SNG)

- Live or online flavor

- Number of questions to generate

- "Generate batch" button that triggers a pipeline run end-to-end

Question lifecycle management (folded in here because the admin panel is the natural home):

- Status column on every question (draft, review, live, retired)

- Bulk update tools (find questions matching criteria, change their status, replace versions)

- Workflow for marking an old question as retired and linking to its corrected replacement

Cost and usage monitoring:

- LLM API tokens spent per batch

- Time per question

- Validator rejection rates by phase

- Cost per question shipped, broken down by scenario

Lifecycle management and cost monitoring both live here because they're operational concerns and the admin panel is the natural interface for operating the system.

## Phase 6: Range Chart Display Data

Augment questions with the range data needed to show range charts in-app.

What ships:

- Range data column on each question containing the solver's range for hero and villain at the decision point, plus the solver's recommended action distribution

- Stored as structured JSON so the app can render the chart natively

- App-side integration to display the chart when a user answers a question

The pipeline already has access to this data because the fact extractor uses it. This deliverable is mostly about saving the range data alongside each question, then wiring up the display in the app.

## Phase 7: Full-Hand Replay (Future)

User plays through a complete hand from preflop to river, making decisions at each node. Pipeline data already supports this (full trees stored from Phase 0, bet sizing trees realistic, preflop intermediate nodes present, parent node metadata on every question).

What ships when this phase happens:

- App-layer hand-replay engine that walks the user through a complete hand

- EV-threshold grading: action continues if EV loss is under 0.1bb vs the EV-max action. Handles mixed strategies correctly (all mix legs have equal EV, all continue). Only penalizes real mistakes.

- Three-tier feedback:

  - Green: action loses under 0.1bb EV. Hand continues, positive feedback.

  - Yellow: action loses 0.1-0.3bb EV. Hand continues, gentle correction.

  - Red: action loses over 0.3bb EV. Hand ends, full explanation of the right play.

- Hand selection logic: pick which scenarios/boards to feature

No new pipeline work required if Phase 0's architectural decisions were followed correctly. This is purely an app-layer build.

## Why this order

- Phase 0 first because nothing works without solver data

- Phase 1 next because the whole project's value is questions flowing into a spreadsheet. Everything else is making those questions more useful or easier to manage

- Phase 2 right after because without validation, every additional feature built on top is building on quicksand

- Phase 3 before UI work because the skill mapping changes the data model. Better to get that right before the UI starts depending on it

- Phase 4 (UI format) is mostly plumbing and unlocks getting questions into the actual app

- Phase 5 (admin panel) comes after you have something worth managing. Manual generation via Claude Code or command line is fine for the first few hundred questions

- Phase 6 (range charts) is an enhancement, not core. Defer until everything else is solid

- Phase 7 (hand replay) is a future app-layer feature. Pipeline supports it from day one but no pipeline work needed for this phase

Each phase produces something usable on its own. If priorities shift mid-project, you have working pieces rather than half-built scaffolding.

## Future / Optional (not in initial scope)

- Performance feedback loop: once questions are live in the app, track which ones users get right and wrong. Feed back into recalibrating difficulty ratings and flagging questions that aren't behaving as their assigned difficulty would predict

- Solver answer key stored separately for future audits, in case a question gets challenged later

- Embedding index versioning for when the gold pool grows past the current 800

- Regenerate explanations without regenerating questions, in case you tune the voice later and want to refresh existing entries

- Tier 3+ scenarios: 9-max cash, MTT formats. Adds significant content surface but waits until Tier 1 + Tier 2 are clean

- Multiway postflop content: limped pots, true multiway flops. Requires separate solver (Monker multiway postflop or SPH) and a separate subset of the pipeline

# Project brief

# Poker Question Generation Pipeline: Engineering Brief

Note: Using Claude Code/Codex with the most up-to-date model is going to be the biggest leverage here. We will purchase you the highest tier subscription for this.

## Goal

Build a system that can create 10,000+ (essentially unlimited) poker training questions with high-quality, accurate explanations. Questions cover individual decision spots across all streets (preflop, flop, turn, river), in cash and tournament play. The system should get all strategic content (correct answers, equity, etc.) from solvers, and only use an LLM to write the explanation prose.

The pipeline also needs to support a future feature where users play through complete hands (preflop to river), making decisions at each node. This isn't a v1 feature, but the pipeline architecture must support it from day one. Building it in later is much more expensive than designing for it now.

Output format is a CSV that matches the question template the team already uses (positions, cards, action sequences, multiple choice options, explanations, etc.).

## The Big Idea

The hard part of AI-generated poker content is not creating scenarios. There are millions of possible hand scenarios. The hard part is writing explanations that are actually correct.

LLMs make poker mistakes all the time: wrong equity numbers, flipped blocker logic, ICM talk in cash games, range advantage given to the wrong player. They sound confident but get it wrong.

The fix: the LLM never thinks about poker. The LLM only writes the words. All strategic content (correct answer, equity, frequencies, range composition, concept tags) comes from the solver and from simple math we run on solver output. The LLM gets a detailed structured data block and turns it into a 2-5 sentence explanation in the voice of our existing gold questions.

If the data block is right, the explanation is right. If the data block is wrong, no clever LLM trick will save you. This is the most important design choice in the whole system, and you should defend it at every step.

## Scope: Individual Questions in v1, Hand Replay Later

Each v1 question is an individual decision spot, not part of a full preflop-to-river hand sequence. Most decisions along a real hand path are not interesting enough to quiz on, so trying to thread complete hands together adds complexity for little gain in the early phases.

Full-hand replay (where a user plays through every decision in a hand from preflop to river) is a known future deliverable. The pipeline must support it from day one via three architectural decisions, none of which add meaningful cost to v1:

- Store full solve trees, not just extracted decision points. Pio outputs full trees by default. You just save the file instead of throwing data away.

- Solve with realistic bet sizing trees (at least 2 bet sizes per node, e.g., 33% and 75% pot on flop). Even for individual-question content, this produces better feedback because users learn "the bigger bet, not the smaller bet" type distinctions.

- Use a preflop range source that includes intermediate node strategies, not just final ranges entering the flop. Every preflop decision in a multi-action hand is its own node with its own strategy.

With these three in place, v1 ships as individual questions and hand replay becomes a future app-layer feature against data the pipeline already produces. The alternative (build v1 lean, retrofit for hand replay later) means re-solving everything and rebuilding storage. Not worth it.

## The Solver Stack

### Primary postflop solver: PioSolver Edge

We are using PioSolver Edge, not Pro. Edge is required because:

- It includes the heads-up preflop solver (Pro doesn't have one)

- It can be moved between machines without limits (matters for rented compute)

- It supports 64-core CPUs for faster solves on workstation hardware

- It includes scripting capabilities required for batch automation

Cost: ~€800 (~$870 USD) one-time, single activation, lifetime access with one year of updates included.

### Multiway preflop solving (range source)

PioSolver is heads-up only. For 6-max and 9-max preflop trees (which we need to source the range inputs for postflop solves AND to extract preflop-decision questions), we need a multiway preflop solver. Two options:

Option A: MonkerSolver (~$530, recommended for full control)

- Industry standard for multiway preflop

- Scripting capabilities for batch automation

- We own the means of generating ranges, can adjust solve depth and bet sizing trees freely

- Third-party tooling for output extraction (rangeconverter.com, gtotools.com)

- Steeper learning curve, full solves can take days on dedicated hardware

Option B: Pre-solved range pack (~$200-500)

- Buy from MonkerGuy or similar vendor

- Arrives in Pio-loadable format on day one

- No solving infrastructure needed for preflop

- Critical due diligence: Pack must include strategy at every preflop decision node, not just final ranges. Cheaper packs often only ship final ranges, which won't support hand replay or preflop question generation. Verify before buying.

Recommendation: Start with Option A (Monker) if Phase 0 timeline allows for the learning curve. Independence from third-party vendors and the ability to re-solve with custom bet sizing trees is worth it. Fall back to Option B if Monker setup is taking too long.

### GTO Wizard's role

GTO Wizard's API was closed in September 2023 as an anti-cheating measure. Programmatic access is not available. GTO Wizard still has value as:

- A reference/verification tool for spot-checking solver outputs

- A study tool for the team

- A fallback range source via manual UI copy-paste if Monker/pack options fail

It is no longer the primary data source for any layer of the pipeline.

### Total solver stack cost

| Item | Cost |
| --- | --- |
| PioSolver Edge | ~$870 one-time |
| MonkerSolver (recommended) or pre-solved range pack | $200-530 |
| Compute server (64GB+ RAM, fast modern CPU) | $150-300/month |
| GTO Wizard subscription (reference, keep existing) | $89-149/month |
| Total first-3-months cost | ~$1,500-2,500 |

## The Pipeline

Eight layers. Each one is a Python module with clear inputs and outputs:

Spot generator → Tree resolver → Path sampler → Question extractor

→ Fact extractor → Explanation generator → Validator → Format writer

### Layer 1: Spot Generator

Defines scenario shells. A shell is the template for a hand: game type, stack depth, table size, opening action. Specific cards come later.

Scenarios are prioritized by frequency in real play and teachability:

Tier 1 (P0, ship v1 with these): 10 scenarios, 6-max 100bb cash

Single-raised pots:

- BTN opens, BB calls

- CO opens, BB calls

- BTN opens, SB calls

- SB opens, BB calls

- HJ opens, BB calls

3-bet pots: 6. BTN opens, BB 3-bets, BTN calls 7. CO opens, BTN 3-bets, CO calls 8. HJ opens, BB 3-bets, HJ calls 9. BTN opens, SB 3-bets, BTN calls 10. UTG opens, BB 3-bets, UTG calls

Tier 2 (P1): expand 6-max coverage

More SRP matchups (UTG vs BB, MP vs BB, IP-defender spots), more 3-bet positions, 4-bet pots, limped SB pots.

Tier 3 (P2): format expansion

9-max cash (same scenario structure, more positions), MTT formats at 40bb, 25bb, 15bb stacks.

Tier 4 (P3): exotic

Squeeze pots, 5-bet pots, limped multiway pots (requires multiway postflop solver, separate infrastructure).

Tier 1 with 20 representative flops per scenario equals ~200 postflop solves. Each solve produces 500-1,000 candidate decision nodes across flop/turn/river. That's a 10,000-40,000 question runway from Tier 1 alone, before adding preflop questions from the Monker/pack.

### Layer 2: Tree Resolver

For any shell, grab the solved game tree.

Postflop: PioSolver Edge runs locally. Each solve takes 30 minutes to 2 hours depending on board complexity and tree size. Solve to a target accuracy threshold (e.g., under 0.5% exploitability of pot). Save the full Pio output file, not just extracted decision points, to local cache as the canonical record.

Preflop: Output from Monker solves or pre-solved range pack. Stored in Pio-compatible range format so it can be loaded directly as input to postflop solves AND queried independently for preflop-decision questions.

Bet sizing trees: At least 2 bet sizes per node. Suggested config:

- Flop: 33% and 75% pot

- Turn: 50% and 75% pot

- River: 50%, 75%, and overbet (125%)

- Raise sizes: minimum one realistic raise per street

More sizes equals exponentially larger solve times. Two per node is the sweet spot for v1.

Cache structure: Hierarchical by scenario, with full solve files preserved.

/solves

/6max_100bb

/srp_BTN_vs_BB

flop_AhKsQd.solve

flop_Ts9h6c.solve

...

/3b_BB_vs_BTN

...

/preflop

6max_100bb_full_tree.monker

Solving happens once per spot. After that, lookup is instant. The cache is the foundation everything else builds on.

### Layer 3: Path Sampler

Sets up context for individual decision spots inside a solved tree.

For each decision spot, the sampler establishes:

- Action sequence leading up to the decision

- Hero's hand, picked from hero's range at that spot

- Board cards if postflop, picked from the representative board set

- Pot and stack sizes at the moment of decision (computed automatically from action history)

Multiple decisions can be sampled from the same tree (e.g., a flop decision and the turn decision after one of the lines). Each generated question is independent in v1, but the path sampler also tags each decision with its parent_node_id and the action that led there. This metadata is what makes hand replay possible later without changing the pipeline.

Rules:

- Action sequences must be legal given stack sizes

- Villain's range at the decision spot only contains hands that would have taken the actions leading up to it

- Pot and stack math is automatic from action history

### Layer 4: Question Extractor

For each candidate decision spot from Layer 3, decide whether it's worth turning into a question.

A spot makes a good question when:

- Correct answer has dominant but not pure frequency: solver's highest-frequency action sits in the 55-95% range. Above 95% means the right answer is too obvious. Below 55% means no clear best answer to teach.

- EV gap is meaningful: EV difference between the correct answer and the most tempting wrong answer is at least 0.5bb. This is what makes the lesson worth teaching. Anything tighter overlaps with solver noise.

Both filters together identify spots where there's a clear best answer and choosing the wrong answer costs real money.

You can branch off a chosen spot to generate related questions (e.g., from a flop decision, generate the turn decision after one of the lines). Optional, worth doing when the related decision also passes both filters.

#### Difficulty rating signals

The same signals that pick good spots also determine difficulty.

Frequency dominance of correct answer:

- 85-95% on correct answer: easier (clearly preferred)

- 70-85%: medium (preferred but not overwhelmingly)

- 55-70%: harder (only slightly preferred)

EV gap between correct and best wrong answer:

- 2.0bb+: easier (wrong is expensive, right is obvious)

- 1.0-2.0bb: medium (meaningful cost, not glaring)

- 0.5-1.0bb: harder (subtle difference, requires careful read)

Concept complexity (from concept tags):

- Single basic concept: easier

- Two interacting concepts: medium

- Three or more: harder

Combine all three into the difficulty score the question ships with. Calibration is automatic from data the fact extractor produces.

### Layer 5: Fact Extractor

This is the most important layer in the pipeline. Everything strategic gets nailed down here. Every claim in the final explanation traces back to this layer.

For each question, output a structured data block with both raw solver numbers AND strategic conclusions:

{

"spot_metadata": {

"stack_depth_bb": 100,

"spr": 4.2,

"street": "flop",

"position_dynamic": "IP_vs_OOP",

"parent_node_id": "flop_node_142",

"action_to_reach": "check_bet33_call"

},

"decision_data": {

"options": ["fold", "call", "raise"],

"ev_per_option_bb": {"fold": 0, "call": 1.4, "raise": 0.9},

"frequency_per_option": {"fold": 0.15, "call": 0.70, "raise": 0.15},

"correct_action": "call",

"ev_advantage_bb": 1.2,

"ev_loss_per_action_bb": {"fold": 1.4, "raise": 0.5},

"decision_class": "profitable_bluffcatch"

},

"equity_data": {

"hero_equity_vs_continuing": 0.41,

"pot_odds_required": 0.27,

"mdf": 0.67,

"equity_realization_gap": 0.06

},

"range_data": {

"villain_range_shape": "polarized",

"villain_capped": true,

"villain_value_combos": 24,

"villain_bluff_combos": 36,

"hero_blocks_value_pct": 0.18,

"hero_blocks_bluffs_pct": 0.04

},

"concept_tags": ["bluffcatch_with_blocker", "villain_capped", "polarized_range_defense"],

"difficulty_signals": {

"correct_answer_frequency": 0.70,

"ev_gap_bb": 1.2,

"concept_count": 3,

"difficulty_score": "medium"

}

}

The block needs both raw numbers AND strategic conclusions. The LLM should never have to look at raw EVs and figure out which action is right or what kind of spot this is. That happens here, with code.

New fields specifically for hand-replay support:

- parent_node_id and action_to_reach: thread decisions together for hand replay

- ev_loss_per_action_bb: enables EV-threshold grading at runtime (action continues if loss is under 0.1bb)

#### How concept tags get computed

Concept tags are not made up by an LLM. They are not written by hand. They get calculated automatically from solver output using simple rules. The solver gives you the full range for both players at every spot, plus the EV of every hand. From that, you can compute tags with rules like:

Range advantage: bucket both players' ranges by equity, or by hand strength class (top set, overpair, top pair, second pair, draw, air). If hero has way more strong hands than villain, tag range_advantage_hero. Pure math on the range data.

Capped range: action history rules, then checked against the actual range. Example rule: if villain just called a 3-bet preflop instead of 4-betting, AA and KK should not be in his range. Write these rules per action sequence. Tag fires when actual range matches.

Blocker effects: combo count on villain's continuing range. Count value combos. Count bluff combos. For hero's specific hand, count how many of each get removed by hero's cards. If hero blocks more than X% of value and less than Y% of bluffs, tag blocks_value_unblocks_bluffs. Direction is calculated, not guessed.

MDF, pot odds, SPR, equity vs continuing range: pure math from solver output plus pot and stack tracking.

Polarized vs linear range: shape of villain's range distribution. Lots of strong hands and lots of weak hands with little in the middle tags polarized. Smooth curve from strong to medium tags linear.

Equity realization gap: solver tells you raw equity and EV-realized equity separately. If raw equity is 35% but EV says 25%, hero is under-realizing (usually OOP or facing reverse implied odds). Tag fires when gap is big enough.

Thin value: hero's hand has positive EV when betting, but the gap over checking is small, and value is aimed at a narrow band of worse hands. Work this out from EV deltas plus what's in villain's calling range.

Build the concept tagger as a Python module with maybe 20-30 rules. Each rule reads solver output and emits zero or more tags. Run as the last step of fact extraction. Tags go into the same data block the LLM sees.

The strategic thinking happens HERE, not in the LLM.

### Layer 6: Explanation Generator

LLM call, set up with examples pulled from the existing 800 gold explanations.

Before each generation, run two searches against the gold pool:

- Pull 8-12 gold explanations most similar to this spot, based on question stem and concept tags

- Pull a smaller, consistent set of voice/style examples to lock in tone

Prompt structure:

[System: format rules, voice rules, banned phrases like em dashes,

semicolons, corporate phrasing]

[Examples: 8-12 gold examples pulled in, each with its data block

and explanation]

[Spot description: full question stem, answer options]

[Solver facts: structured data block from Layer 5]

[Task: write a 2-5 sentence explanation in the right voice,

justifying the correct answer using only the facts and concept

tags provided]

Now the LLM is translating, not thinking. Every strategic claim it could make is already in the input. No room left to hallucinate.

Example search: match on structured features (street, position, decision type, hand class, board texture, action context), not raw text. A turn flush draw spot pulls other turn flush draw spots, not random spots that happen to use the same words.

If the search pulls examples that aren't really similar in spot type, the example block actively hurts the output. This is the second most likely thing to break.

### Layer 7: Validator Stack

Five checks in a row. A question only ships if it passes all five. Failures go to a triage queue. Some can be auto-fixed by regenerating with a stricter prompt. Some need a human to look.

- Format checker: cards valid, no duplicates, positions valid for the table size, action sequence legal, stack and pot math adds up

- Number checker: any equity claim in the explanation gets verified against an equity calculator. Pot odds claims get verified arithmetically. Reject if off by more than 3%

- Strategy checker: another LLM pass that double-checks strategic claims in the explanation against the actual solver data. Feed the data block into the checker

- Failure-pattern checker: another LLM pass that hunts for known LLM-poker errors (blocker direction reversed, ICM in cash, position flipped, etc.). Keep a list and add to it as new ones come up

- Voice and format checker: no em dashes, no semicolons, no corporate phrasing, length in range, follows the structural template

Realistic numbers: the validator rejects 30-50% of generated questions on first pass. After two regeneration attempts, maybe 10-15% still need human review.

Build validators based on failures you actually see in, not what you guess might happen. Format and number checkers are mandatory and can be built up front. The other three get tuned to catch the actual problems you see.

### Layer 8: Format Writer

Outputs the CSV in the team's exact column format. Easy once everything else works.

Each row is a standalone question with its own difficulty rating, concept tags, explanation, and parent_node_id / action_to_reach metadata (for future hand-replay grouping). No hand_id or street_index columns needed at this stage. If we add hand-replay UI later, the grouping queries use the parent metadata that's already there.

## Build Order

The pipeline takes to build cleanly. Don't try to build it all at once. Prove the core idea works on a small scale first.

### Phase 0 (parallel with): Solver infrastructure

- PioSolver Edge installed and scriptable

- Monker installed (or pre-solved range pack acquired)

- Compute server rented and configured

- First full solve produced end-to-end and saved to cache

- Range library structure created

### Core loop on one shell

Pick one Tier 1 scenario, recommended BTN opens vs BB calls SRP. Build the smallest end-to-end pipeline that produces 30-50 questions for that one scenario.

- Day 1-2: solver access wired up, JSON dump of one solve working

- Day 2-3: fact extractor built for this scenario, with 5-10 concept-tagging rules

- Day 3-4: example search built over the 800 gold explanations, verify matches look reasonable

- Day 4-5: generation prompt working, run on 30-50 hand-picked decision spots that pass the question extractor filters

- Day 5: manual review with Ryan of all 30-50 outputs, group failures by type

If output quality is at least 70% gold-equivalent at this stage, the design is proven. Scale from here. If worse, debug before building anything else. Do not skip this step.

### Validators based on what you actually saw

Build the validator stack from failures. Don't build all five layers based on guesses. Format and number checkers are mandatory. The other three get tuned to catch patterns you actually saw.

### Generalize and add scenario coverage

Make the fact extractor work for all Tier 1 scenarios, not just the one. Set up batch PioSolver runs across the scenario by board texture grid. Tune question extractor filters and difficulty calibration against wider variety.

### Bulk generation and iteration

Run full generation across the Tier 1 grid. Spot-check random samples, regenerate flagged questions, ship in batches.

## Tools

- Python 3.11+ for the pipeline

- PioSolver Edge for postflop solver data

- MonkerSolver (or pre-solved pack) for preflop range data

- LLM API (Anthropic Claude Opus 4.7 or equivalent) for explanation generation and LLM-based checkers

- Embedding API (OpenAI or similar) for example search

- Vector DB or numpy similarity for the search. Start simple, upgrade if needed

- Equity calculator (PokerStove API or open-source equivalent) for the number checker

- CSV output

## Things to Watch For

Most likely failure in: the LLM writes grammatically perfect explanations that subtly mess up a strategic frame in a way Python validators can't catch. Plan to spend a full day reading every output yourself in to calibrate your quality bar before building any automated checkers.

Second risk: bad example matches. If the search pulls gold examples that aren't really similar in spot type, the example block hurts more than it helps. Switch from raw text embeddings to structured-feature embeddings if you see this.

Third risk, biggest one architecturally: letting strategic thinking creep back into the LLM. If the LLM is figuring out "this is a thin value spot" from raw EVs, the design has failed. The data block should always include the decision class and concept tags. The LLM only puts them into words. If you find yourself wanting to add "just let the LLM decide what this spot teaches," stop and add a rule to the concept tagger instead.

Fourth risk: solver coverage gaps in the preflop range source. If you go with a pre-solved pack, verify it includes intermediate node strategies, not just final ranges. If not, hand replay won't work and certain preflop question types won't be possible.

Fifth risk: under-spec'd bet sizing trees. If you solve with only one bet size to save compute, the questions feel artificial and hand replay (when added) feels restrictive. Two sizes per node is the floor.

## What "Done" Looks Like

- Pipeline produces a question that passes all validators in about 1.5x raw generation time (33% rejection rate on first pass)

- Manual review rates output at 80%+ gold-equivalent on a random sample

- Can generate thousands of questions quickly

- Each question has calibrated difficulty rating based on Layer 4 signals, mapped onto the app's 500-3000 Elo scale

- Every explanation can be traced back to the data block that produced it (auditable)

- Pipeline data supports future hand-replay feature without any pipeline changes (full trees stored, bet sizing trees realistic, preflop intermediate nodes present)

## What to Skip For Now

- Hand-replay UI in the app. Pipeline supports it, app doesn't have to ship it yet. v1 is individual questions with written action context.

- Pushing questions live in the app: keep generated questions out of production until validators catch 90%+ of bad outputs automatically. Hand-reviewing at scale is what kills these projects.

- Full 20-30 concept-tagging rule library: start with 5-10 covering the most common frames in, add more as gaps show up during manual review.

- Tier 2+ scenarios: lock Tier 1 first. Tier 2 unlocks once Tier 1 is producing clean output.

## Getting Help

Implementation details for any layer can be worked out in a chat with Opus 4.7 or GPT-4. This brief covers architecture and the why. Specific Python code, prompt wording, embedding setup, and rule definitions can be iterated on as you build.

Lean on the LLM heavily for:

- Building the fact extractor

- Iterating on prompts and testing them

- Writing validator logic and checker prompts

- Debugging weird output

Lean on poker judgment calls for:

- Which concepts matter most for the taxonomy

- What voice the explanations should have

- What counts as gold-equivalent quality

- Whether a failure pattern is a real strategic error or just a style difference

## Final Mental Model

Hold this the whole time you're building:

The solver gives you strategic truth. The fact extractor formalizes it. The LLM writes prose about it. The validators catch leaks. The CSV writer formats it.

If at any point the LLM is generating strategic content instead of translating facts you gave it, something has gone wrong upstream. Fix the upstream layer rather than trying to make the LLM smarter.

# Action history formatting

# Action History & Context Format Specification

## Overview

This document specifies the standardized format for the context and action history that appear before every poker question. The format is fully deterministic, meaning a Python script can produce both blocks from structured hand data with no LLM involvement.

The output is two text blocks per question:

- Context block: stakes, table size, effective stacks

- Action history block: position, hole cards, and the action sequence across all streets

These blocks give the player all situational information needed to answer the question. Everything strategic (the question prompt, multiple choice options, explanation) is generated separately.

## Context Block Format

### Cash game template

$[SB]/$[BB] [Live|Online] cash. [N]-handed. $[Stack] effective stacks.

Examples:

- $1/$2 Live cash. 6-handed. $200 effective stacks.

- $2/$5 Online cash. 6-handed. $500 effective stacks.

- $5/$10 Online cash. 9-handed. $1,000 effective stacks.

### Tournament template

$[Buy-in] [Stage] tournament. [N]-handed. [Stack]bb effective stacks.

Examples:

- $500 Mid-stage tournament. 9-handed. 50bb effective stacks.

- $10,000 Final table tournament. 8-handed. 30bb effective stacks.

- $215 Early tournament. 9-handed. 100bb effective stacks.

### Notes

- "Live" or "Online" is required for cash games (it affects player tendencies and is part of the question's context).

- For tournaments, the stage descriptor ("Early", "Mid-stage", "Bubble", "Final table") matters more than the buy-in for strategic context.

- Effective stack in the context block is the smallest stack at the table among the players who could be involved in the hand. Within the action history, effective stack may shift as players fold; calculate based on the smallest stack between hero and any remaining opponent at the decision point.

- The word "effective" before "stacks" is required.

- Tournaments express stacks in big blinds (bb); cash games use dollar amounts.

## Action History Block Format

### Overall structure

You're [POSITION_PHRASE] with [HOLE_CARDS].

[Preflop action sequence]

Flop ($[POT]): [BOARD_CARDS]

[Flop action sequence]

Turn ($[POT]): [TURN_CARD]

[Turn action sequence]

River ($[POT]): [RIVER_CARD]

[River action sequence]

Each street is separated by a blank line. Each action is its own sentence ending with a period. Pot amounts appear in parentheses after the street name.

If the question ends preflop (no flop), omit the flop/turn/river sections entirely. Same logic for questions ending on flop or turn.

### Position phrases: 6-handed

| Position | Hero phrase | Villain reference |
| --- | --- | --- |
| UTG | UTG | UTG |
| Hijack | in the Hijack | The Hijack |
| Cutoff | in the Cutoff | The Cutoff |
| Button | on the Button | The Button |
| Small Blind | in the Small Blind | The Small Blind |
| Big Blind | in the Big Blind | The Big Blind |

### Position phrases: 9-handed

| Position | Hero phrase | Villain reference |
| --- | --- | --- |
| UTG | UTG | UTG |
| UTG+1 | UTG+1 | UTG+1 |
| UTG+2 | UTG+2 | UTG+2 |
| Lojack | in the Lojack | The Lojack |
| Hijack | in the Hijack | The Hijack |
| Cutoff | in the Cutoff | The Cutoff |
| Button | on the Button | The Button |
| Small Blind | in the Small Blind | The Small Blind |
| Big Blind | in the Big Blind | The Big Blind |

UTG, UTG+1, and UTG+2 are special: they are not preceded by an article ("the"). The other positions are spelled out as nouns and always get "the" before them.

Hero examples:

- You're UTG with A❤️A♣️.

- You're UTG+2 with K♠️Q♠️.

- You're in the Lojack with J♦️J♣️.

- You're on the Button with A♠️K♠️.

Villain references in action lines:

- UTG opens to $6.

- UTG+1 calls.

- The Lojack 3-bets to $20.

- The Button calls.

### Action verbs

Use exactly these verbs. No synonyms.

| Action | Hero | Villain |
| --- | --- | --- |
| First raise of the hand | you open to $X | [Player] opens to $X |
| Second raise (over an open) | you 3-bet to $X | [Player] 3-bets to $X |
| Third raise | you 4-bet to $X | [Player] 4-bets to $X |
| Fourth raise | you 5-bet to $X | [Player] 5-bets to $X |
| Sixth raise and beyond | you raise to $X | [Player] raises to $X |
| Call | you call | [Player] calls |
| Fold | you fold | [Player] folds |
| Check | you check | [Player] checks |
| Bet (postflop) | you bet $X | [Player] bets $X |
| All-in | you move all-in for $X | [Player] moves all-in for $X |
| Limp (preflop only) | you limp | [Player] limps |

Important:

- The first raise of the hand is always "open," even for hero, and even when limpers have already entered the pot. Limps don't reset the "first raise" status. So UTG limps. The Hijack opens to $12. is correct.

- Never use "c-bet" as a verb in the action history. Use "bets $X" since the context already implies the continuation bet.

- Postflop bets always show exact dollar amounts.

### Card notation

Each card is the rank followed by the suit emoji with no space between them.

| Rank | Notation |
| --- | --- |
| 2-9 | the digit |
| 10 | T |
| Jack | J |
| Queen | Q |
| King | K |
| Ace | A |

| Suit | Emoji |
| --- | --- |
| Spades | ♠️ |
| Hearts | ❤️ |
| Diamonds | ♦️ |
| Clubs | ♣️ |

- Hole cards: two cards with no space between them. Example: A♠️K♠️

- Flop: three cards with no space between them. Example: K❤️7♣️4❤️

- Turn or river: one card. Example: 5❤️

## The Fold Rule (most important rule)

Folds are handled differently before and after the flop. This is intentional.

### Preflop: drop fold mentions entirely

Players who fold preflop don't appear in the action sequence. Their fold is implied by their absence.

Example. Hero on the Button, only Big Blind calls:

You're on the Button with A♠️A♣️.

You open to $5. The Big Blind calls.

The Small Blind's fold is implied. UTG, Hijack, and Cutoff folds are also implied.

This works because preflop action follows fixed position order. Any player not mentioned has folded.

### Postflop (flop, turn, river): include folds explicitly

In multi-way pots, knowing exactly who continued and who folded each street is real information. A fold removes a player and changes the pot structure.

Example. Three players on the flop, one folds:

Flop ($19): A❤️T♣️5♦️

You check. The Hijack bets $10. The Button folds. You call.

The Button's fold is shown explicitly because it changes the hand from 3-way to heads-up.

## Action Order

### Preflop

Action proceeds in fixed position order:

- 6-handed: UTG → HJ → CO → BTN → SB → BB

- 9-handed: UTG → UTG+1 → UTG+2 → LJ → HJ → CO → BTN → SB → BB

### Postflop

Action starts with the first remaining player after the button, proceeding clockwise, skipping anyone who has folded. The standard order:

- SB → BB → UTG → UTG+1 → UTG+2 → LJ → HJ → CO → BTN

If a player has folded preflop or on an earlier street, they're skipped on subsequent streets.

In heads-up situations (only two players remaining), the out-of-position player acts first on every postflop street.

## Pot Tracking

The pot shown in parentheses after each street name is the pot at the start of that street, after all previous-street bets have been collected.

- Flop pot = preflop bets + blinds (+ antes if applicable)

- Turn pot = flop pot + flop bets

- River pot = turn pot + turn bets

The Python pipeline calculates this automatically. The LLM never adds up bets.

For tournament hands with antes: include the antes in the preflop pot calculation. If the format uses a "big blind ante" (single ante posted by the big blind position), it functions identically for pot math purposes.

## Worked Examples

### Example 1: BB defense vs Button open, flop spot

Context:

$1/$2 Live cash. 6-handed. $200 effective stacks.

Action history:

You're in the Big Blind with 8❤️7❤️.

The Button opens to $6. You call.

Flop ($13): 9❤️6♣️2❤️

You check. The Button bets $7.

### Example 2: BTN open vs BB call, turn check

Context:

$1/$2 Online cash. 6-handed. $200 effective stacks.

Action history:

You're on the Button with A♠️A♣️.

You open to $5. The Big Blind calls.

Flop ($11): J♠️J❤️7♣️

The Big Blind checks. You bet $4. The Big Blind calls.

Turn ($19): 5❤️

The Big Blind checks.

### Example 3: BTN open facing 3-bet

Context:

$1/$2 Live cash. 6-handed. $200 effective stacks.

Action history:

You're on the Button with A❤️K❤️.

You open to $6. The Big Blind 3-bets to $20.

### Example 4: 9-handed, UTG opens, hero in UTG+2

Context:

$2/$5 Live cash. 9-handed. $500 effective stacks.

Action history:

You're UTG+2 with Q♠️Q♣️.

UTG opens to $15.

### Example 5: Multi-way to the flop, one folds postflop

Context:

$1/$2 Online cash. 6-handed. $200 effective stacks.

Action history:

You're in the Big Blind with 8❤️7❤️.

The Hijack opens to $6. The Button calls. You call.

Flop ($19): A❤️T♣️5♦️

You check. The Hijack bets $10. The Button folds. You call.

Turn ($39): 4♠️

You check. The Hijack bets $25.

### Example 6: 3-bet pot, three-way to the flop

Context:

$2/$5 Online cash. 6-handed. $500 effective stacks.

Action history:

You're on the Button with A♠️K♠️.

UTG opens to $15. You 3-bet to $50. The Big Blind calls. UTG calls.

Flop ($153): K❤️7♣️4❤️

The Big Blind checks. UTG checks. You bet $75. The Big Blind folds. UTG calls.

### Example 7: 9-handed, multiway flop after a squeeze

Context:

$5/$10 Online cash. 9-handed. $1,000 effective stacks.

Action history:

You're in the Big Blind with A♠️A♣️.

UTG+1 opens to $30. The Lojack calls. The Cutoff calls. You 3-bet to $150. UTG+1 calls. The Lojack calls.

Flop ($475): J♠️J❤️7♣️

You bet $200. UTG+1 folds. The Lojack calls.

### Example 8: 4-way pot, two fold postflop

Context:

$1/$2 Online cash. 6-handed. $200 effective stacks.

Action history:

You're in the Big Blind with 5♠️5♣️.

UTG opens to $6. The Cutoff calls. The Button calls. You call.

Flop ($25): 9❤️5❤️2♣️

You bet $15. UTG raises to $50. The Cutoff folds. The Button folds. You call.

Turn ($133): K♦️

### Example 9: Tournament, ICM final table

Context:

$1,500 Final table tournament. 7-handed. 25bb effective stacks.

Action history:

You're on the Button with A♠️Q❤️.

The Cutoff opens to 2bb. You move all-in for 25bb.

### Example 10: Limped pot, hero raises behind

Context:

$1/$2 Live cash. 9-handed. $300 effective stacks.

Action history:

You're on the Button with A♠️K♠️.

UTG limps. UTG+2 limps. You open to $15. The Big Blind calls. UTG calls. UTG+2 calls.

Flop ($61): A❤️9♣️6♠️

The Big Blind checks. UTG checks. UTG+2 bets $25. You raise to $80.

## Implementation

The script is plain Python. No LLM is involved in producing either the context block or the action history block.

### Input data shape

hand = {

"stakes": {"sb": 1, "bb": 2},

"format": "cash",                  # "cash" or "tournament"

"venue": "live",                   # "live" or "online" (cash only)

"stage": None,                     # tournament only: "Early", "Mid-stage", "Bubble", "Final table"

"buy_in": None,                    # tournament only

"ante": 0,                         # 0 for cash, ante size in bb for tournament

"table_size": 6,

"effective_stack": 200,            # dollars for cash, bb for tournament

"hero_position": "BTN",

"hero_cards": ["As", "Ac"],

"preflop_actions": [

("BTN", "open", 5),

("SB", "fold"),

("BB", "call")

],

"board": {

"flop": ["Js", "Jh", "7c"],

"turn": "5h",

"river": None

},

"flop_actions": [

("BB", "check"),

("BTN", "bet", 4),

("BB", "call")

],

"turn_actions": [("BB", "check")],

"river_actions": []

}

### Output

The script returns two strings: the context block and the action history block.

### Key implementation points

- Position lookup: a fixed dict mapping position code to hero phrase and villain reference. UTG, UTG+1, and UTG+2 are special (no "the"). Handle both 6-handed and 9-handed position sets.

- Verb conjugation: a function format_action(actor, action, amount, is_hero) that returns the formatted sentence. Hero uses base verb ("you open"); villain uses third-person ("opens").

- Raise level tracking: a counter that increments with each raise. 1 → "open", 2 → "3-bet", 3 → "4-bet", 4 → "5-bet", 5 and beyond → fallback to "raises to $X". Limps don't increment the counter.

- Fold filtering: preflop drops folds, postflop preserves them. One flag-level difference between the two formatting functions.

- Pot tracking: a running pot total updated after each street. Sum bets that went in, plus blinds and antes. If rake applies, subtract rake at the end of the hand (or per street depending on the rake structure).

- Card formatting: a dict mapping "As" → "A♠️", "Th" → "T❤️", etc. The suit emojis use variation selector 16 (U+FE0F) after the suit codepoint for ♠️♣️♦️, and the hearts symbol uses U+2764 (heavy heart) followed by U+FE0F.

### Validation hooks

Before outputting, the script should validate:

- Preflop actions follow position order for the table size (UTG → HJ → CO → BTN → SB → BB for 6-handed; UTG → UTG+1 → UTG+2 → LJ → HJ → CO → BTN → SB → BB for 9-handed).

- Postflop actions follow position order among players still in the hand (SB → BB → UTG → UTG+1 → ... → BTN, skipping any folded players).

- No player acts twice in a row without an intervening raise.

- All bet amounts are positive integers (or positive integer multiples of 0.5bb in tournament context).

- Hero's position is one of the valid positions for the table size.

- All cards are unique (no duplicates between hole cards and board, no duplicates within the board).

These checks catch the kind of error that has appeared in past hand examples (for instance, a Cutoff 3-betting after a Button open, which is impossible in standard preflop order).

## Edge Cases

- Hero folds: not applicable. The action history always ends at hero's decision point. If hero folds, there's no decision to question.

- Hand ends preflop: if the hand ends before the flop (e.g., everyone folds to hero's 3-bet), omit the postflop sections entirely. Action history is preflop-only.

- All-in on a street: use moves all-in for $X. Subsequent streets may have no further action, just the runout. Format the runout as Turn ($XXX): [card] with no action line below.

- All-in for less than effective stack (side pot situation): not currently supported. If side pots become relevant, they need their own formatting rules; flag the hand for manual review.

- Tournament antes (standard or big blind ante): include in the preflop pot calculation. Don't mention them in the action history; the pot total already reflects them.

- Heads-up format: not currently supported. Heads-up combines BTN and SB into a single position, with different preflop action order (SB acts first preflop, OOP player acts first postflop). Would require separate position phrase rules and is out of scope for the current spec.

- Straddles: not currently supported. If straddles appear in cash game hands, they would need to be added as an extra forced bet in the context block and the first action preflop.

- Open-limped pots with a hero raise: see Example 10. Limps appear in the action history as [Player] limps. Hero raising over limpers is still you open to $X because it's the first non-limp raise.

## Summary

Once the Python script is built, every question's context and action history come out identically every time. Zero variance, zero hallucination, instant output, no LLM in the loop. The script is roughly 200 to 400 lines of clean Python including the verb conjugation, position lookup, pot tracking, fold filtering, and validation hooks (longer than the previous estimate because of 9-handed support and the additional raise levels).

Build this format first, before anything strategic. It's the deterministic foundation that everything else (question stems, multiple choice options, LLM-generated explanations) sits on top of.

# Layer5 - concepts to extract

# Concept Tag Library Specification

## Overview

Concept tags are the strategic metadata attached to every question in the database. They drive several things in the pipeline:

- LLM explanation generation — tags tell the LLM what concepts to emphasize, preventing strategic hallucination

- Example retrieval — when fetching gold examples for in-context learning, tags are the primary match field

- Difficulty calibration — concept count and interaction depth feed the question's final difficulty rating

- Coverage tracking — during bulk generation, tags expose gaps in what concepts are being trained

- Strategy validation — the validator stack cross-checks explanation claims against tag definitions

Tags are computed automatically by the fact extractor (Layer 5 of the pipeline) from raw solver output. The strategic thinking happens in the rules below, not in the LLM.

## What is NOT a concept tag

Some metadata is useful but lives in separate fields rather than the concept tag list:

- Board texture descriptors (paired, monotone, wet, dry, etc.) → board_texture field. Computation rules are in their own section below.

- Hand class (top pair, overpair, set, flush draw, etc.) → hand_class field. Computation rules are in their own section below. Hand class is descriptive (what hero has), not strategic (what's happening). Mixing it in dilutes the concept tag list.

- Street (preflop, flop, turn, river) → street field.

- SPR bucket as broad metadata → can live as a separate field if useful.

Keep the concept tag list focused on strategic concepts being taught.

## Tag naming conventions

- All lowercase, underscored: villain_capped, bluffcatch_spot

- Use suffixes consistently:

  - _spot for decision classes and action-type spots

  - No suffix for range properties (villain_capped, villain_polarized)

  - _hero or _villain to specify which player when needed

- Each tag is boolean: applies or doesn't. No graduated tags. If you need degrees, create separate tags.

## Tag thresholds

Numeric thresholds in this document are starting values. Tune them against your 800 gold explanations during of the build: run the tagger over those spots, check whether the tags that fire match the concepts the explanation discusses, adjust where needed.

## A note on "population baseline"

Several rules reference "population baseline" or similar comparison terms. This means: the standard solver-derived combo distribution for that position and action context. For example, the baseline for "BB calling range vs CO open at 100bb" is a known range shape. The fact extractor should keep these baselines in a lookup table indexed by position + action context, computed once from solver outputs across standard spots.

## Section A: Range Characterization (4 tags)

### villain_capped

Definition: Villain's range is missing the strongest hands it could mathematically hold, because their action sequence excluded those hands. Classic example: a flat-call vs a 3-bet usually excludes AA and KK because villain would have 4-bet them. When villain is capped, hero can value-bet more aggressively.

Rule: For each "calling" action in villain's history, check whether standard strategy would have a different action with premiums. If villain's range at this node has top 5% combos at less than 70% of population baseline, fire the tag.

Example: UTG opens, BTN 3-bets, UTG calls. UTG's flat-call range lacks AA, KK, most QQ. On a low-card flop, hero can value-bet thinly because UTG can't have a premium overpair.

### villain_uncapped

Definition: Villain's range contains the full top of the rank distribution. Either villain took a passive action that doesn't filter premiums (cold-calling a single raise), or villain took an action that includes premiums by construction.

Rule: Inverse of villain_capped. Top 5% combos present at or above population baseline.

Example: UTG opens, BB calls. BB's flat-call range vs UTG open includes some AA and KK. BB is uncapped, so hero should be cautious about value-betting too thinly.

### villain_polarized

Definition: Villain's range is bimodal — strong made hands and weak/bluff hands, with little in the middle. Typical of an aggressive line like a turn check-raise or river overbet.

Rule: Bucket villain's continuing range by equity vs hero. Fires when at least 30% of range is in the top 25% equity bucket AND at least 30% is in the bottom 30% bucket AND less than 40% is in the middle.

Example: Hero bets the river. Villain check-raises. Villain's range here is busted draws plus made flushes — polarized.

### villain_linear

Definition: Villain's range follows a smooth equity gradient with no gap. Typical of value-heavy passive lines like cold-calling a raise.

Rule: Bucket by equity. Fires when no major gap exists (no equity bucket has less than 10% representation between top and middle).

Example: BB calls vs CO open. BB's range is everything from pocket pairs to suited connectors to broadways — a wide, linear distribution.

## Section B: Decision Class (9 tags)

### thin_value_spot

Definition: Hero is betting for value with a hand that beats only marginal made hands in villain's calling range. EV gain is small but positive.

Rule: bet_EV > check_EV by between 0.3 and 1.0bb, AND villain's calling range is dominated (>70%) by hands worse than hero, AND hero's hand is in the 50-70% equity bucket vs the calling range.

Example: Hero bets ace-high on the river against villain's range of weak Tx, weak 9x, middle pairs.

### bluffcatch_spot

Definition: Hero is facing a bet or raise with a hand that beats only bluffs in villain's range.

Rule: hero_equity_vs_continuing_range is between 0.30 and 0.55, AND hero's hand has near-zero value-betting potential on later streets, AND villain's range is polarized.

Example: Hero has top pair facing a river overbet on a board where villain's range is the nuts or a missed draw.

### protection_bet_spot

Definition: Hero bets a vulnerable made hand to deny equity to villain's marginal hands and draws.

Rule: bet_EV > check_EV, hero's hand class is in the vulnerable bucket (top pair on wet board, weak pair, weak overpair), AND villain's range has significant equity from draws and overcards (>30%).

Example: Hero bets second pair on a flop with overcards and a flush draw.

### merged_value_spot

Definition: Hero bets for value with a hand that's clearly ahead but not the nuts, using a smaller sizing to get called by a wider range.

Rule: bet_EV > check_EV, villain's calling range includes both worse made hands AND draws, AND solver bet sizing is small (less than 60% pot).

Example: Hero bets 33% pot with top pair on a draw-heavy flop.

### pot_control_spot

Definition: Hero checks with a marginal made hand rather than betting, to avoid building an awkward pot.

Rule: check_EV > bet_EV, hero's hand class is medium-strength (one of: weak top pair, overpair on wet board, second pair on dry board), AND hero is OOP or SPR makes future barrels committing.

Example: Hero checks an overpair OOP on a dynamic turn rather than betting.

### equity_denial_spot

Definition: Hero bets primarily to fold out hands with significant equity vs hero's made hand, not for value.

Rule: bet_EV > check_EV, AND check_EV vs villain's overall range > bet_EV vs villain's calling-only range (better hands are calling, weaker hands fold). Hero's hand class is marginal (weak pair or worse).

Example: Hero bets middle pair on a turn with two overcards and a flush draw on the board.

### bluff_spot

Definition: Hero bets with a hand that has little showdown value but has equity if called and good fold equity.

Rule: bet_EV > check_EV, hero's hand has less than 30% equity vs villain's continuing range, AND fold equity is the dominant value source (estimated fold equity > estimated showdown value when called).

Example: Hero bets a busted flush draw on the river with a card that blocks villain's strong made hands.

### commitment_threshold_decision

Definition: Hero is at or near the stack depth where calling commits them to playing the rest of the hand.

Rule: post-decision SPR < 1.5, OR hero's stack is committed >50% with the call.

Example: Hero faces a turn shove that requires committing 60% of stack.

### float_call_spot

Definition: Hero calls a bet with a weak hand intending to take the pot away on a later street if villain shows weakness. The call's EV comes primarily from future-street fold equity, not from showdown value.

Rule: call EV > fold EV, hero's equity vs villain's continuing range is <40%, AND hero has positive EV-by-line if villain checks the next street and hero bets. Requires multi-street analysis from the solver.

Example: Hero calls a flop c-bet from BTN with a backdoor draw, intending to bet the turn if villain checks.

## Section C: Postflop Action-Type Spots (8 tags)

These identify the specific postflop action structure of the spot. Useful for the LLM because they tell the explanation what KIND of line is being analyzed, independent of the strategic concepts that apply.

### check_raise_spot

Definition: Hero is considering check-raising. The decision involves a check-raise as one of the available actions, and it's the EV-best or near-EV-best play.

Rule: Action sequence shows hero checked, villain bet, and the decision now includes a raise option whose EV is within 0.5bb of the best action's EV.

### facing_check_raise_spot

Definition: Hero bet, villain check-raised, hero is responding.

Rule: Action sequence shows hero bet, villain raised (where villain had checked first). Hero is now responding.

### donk_bet_spot

Definition: Hero is considering leading into the preflop raiser when out of position, rather than checking. The lead is one of the available actions and is the EV-best or near-EV-best play.

Rule: Hero is OOP. Hero was NOT the preflop raiser. No check-to-raiser action yet. Bet option has EV within 0.5bb of the best action.

### facing_donk_spot

Definition: Hero is the preflop raiser, villain led into hero (instead of checking as expected).

Rule: Hero was the preflop raiser. Villain is OOP. Villain bet before hero acted on the current street.

### probe_bet_spot

Definition: Hero is considering betting into an opponent who checked back the previous street. The bet exploits villain's revealed weakness.

Rule: Previous street, villain had the option to bet and checked. Hero is now considering a bet whose EV is within 0.5bb of the best action.

### facing_probe_spot

Definition: Hero checked back the previous street, villain bet into hero on the current street.

Rule: Hero checked back on the previous street. Villain bet on the current street.

### overbet_spot

Definition: Hero is considering betting more than the pot. The overbet is one of the available actions and is the EV-best or near-EV-best play.

Rule: Decision options include a bet > pot. That overbet's EV is within 0.5bb of the best action's EV.

### facing_overbet_spot

Definition: Villain has bet more than the pot, hero is responding.

Rule: Villain's bet amount > pot size before villain's bet.

## Section D: Blocker Effects (4 tags)

### blocks_value_unblocks_bluffs

Definition: Hero's specific hand removes value combos from villain's range while leaving bluff combos intact. Shifts the bluff-to-value ratio in hero's favor when facing aggression.

Rule: hero_blocks_value_pct > 0.15 AND hero_blocks_bluffs_pct < 0.05.

Example: Hero has the K♥ on a heart-heavy board. Villain's bluffs are missed combo draws. Villain's value includes nut flush combos containing the K♥.

### blocks_bluffs_unblocks_value

Definition: The reverse — hero removes bluff combos while leaving value intact. Makes a call less profitable.

Rule: hero_blocks_bluffs_pct > 0.15 AND hero_blocks_value_pct < 0.05.

Example: Hero has the A♥ on a flush board. Villain's bluffs are missed Ax. Villain's nut flush combos don't need the A♥.

### blocks_value

Definition: Significant value blocker effect without strong implications for bluffs.

Rule: hero_blocks_value_pct > 0.20.

Example: Hero has a K on a K-K-x board. Blocks villain's trips combos significantly.

### no_blocker_effects

Definition: Hero's specific combo doesn't significantly block or unblock either value or bluffs.

Rule: hero_blocks_value_pct < 0.10 AND hero_blocks_bluffs_pct < 0.10.

## Section E: Range Advantage (4 tags)

### range_advantage_hero

Definition: Hero's overall range is stronger than villain's. Common postflop when hero is the preflop raiser and the flop favors the raising range.

Rule: hero_total_equity > 0.55 AND hero_strong_hand_count > villain_strong_hand_count by at least 30%.

Example: Preflop raiser on an A-K-2 flop in a single raised pot.

### range_advantage_villain

Definition: Villain's range is stronger.

Rule: villain_total_equity > 0.55 AND villain_strong_hand_count > hero_strong_hand_count by at least 30%.

Example: Preflop 3-bettor in a 3-bet pot on a low connected flop (6-5-4).

### nut_advantage_hero

Definition: Hero's range has more nutted combos than villain's, even when overall equity is close. Enables credible large bet sizings.

Rule: hero_top_5pct_combos > villain_top_5pct_combos × 1.5.

### nut_advantage_villain

Definition: Villain has the nuts more often than hero in the comparable spot.

Rule: villain_top_5pct_combos > hero_top_5pct_combos × 1.5.

## Section F: Equity & Math Concepts (5 tags)

### equity_under_realized

Definition: Hero has decent raw equity but won't realize most of it because of position, stack depth, or reverse implied odds.

Rule: equity_realization_ratio (EQR) < 0.85.

Example: Hero in BB with a small pair, OOP for the rest of the hand.

### equity_over_realized

Definition: Hero captures more EV than raw equity predicts.

Rule: EQR > 1.05.

Example: Hero IP on the button with strong range advantage.

### implied_odds_call

Definition: Hero's call is profitable not because of immediate pot odds, but because of expected value on later streets when hero hits their draw.

Rule: hero_raw_equity < pot_odds_required (direct math says fold) AND solver_ev_call > 0.3bb AND hand class is a drawing hand.

Example: Hero calls a 3-bet preflop with 22, set-mining. Direct pot odds are bad, but the implied value of stacking villain when hero flops a set makes it +EV.

### reverse_implied_odds_call

Definition: Raw equity says the call is fine, but the solver hesitates because hero's hand class is prone to being dominated or paying off when "improving."

Rule: hero_raw_equity > pot_odds_required × 1.15 (raw math says easy call) AND solver_ev_call < 0.3bb (solver disagrees) AND equity_realization_ratio < 0.85 (hero realizes poorly).

Example: Hero has KJ on a J-9-2 board facing aggression. Top pair has raw equity, but when Q or A comes hero is often crushed, and when the hand goes to showdown via a big bet, hero loses big pots.

### mdf_defense_threshold

Definition: The decision is fundamentally about whether to defend (call) to meet minimum defense frequency against villain's bet. Hero's specific hand strength is less important than the population-defense math.

Rule: Hero is facing a bet. Solver's defense frequency for hero's range is within 5% of MDF. The decision is at the edge of defendable.

Example: Hero faces a half-pot river bet that, given the range, requires defending 67% of combos to prevent villain from auto-profiting with bluffs.

## Section G: Pot and Action Context (8 tags)

These describe the structural context of the pot. They overlap with metadata in some ways but the LLM benefits from explicit context when generating explanations.

### 3bet_pot

Definition: Pot saw two raises preflop (open + 3-bet).

Rule: Count of preflop raises = 2.

### 4bet_pot

Definition: Pot saw three raises preflop (open + 3-bet + 4-bet). Tight ranges, very low SPR, often near commitment.

Rule: Count of preflop raises = 3.

### single_raised_pot

Definition: Standard one-raise preflop pot. Wider ranges, higher SPR.

Rule: Count of preflop raises = 1.

### squeeze_pot

Definition: 3-bet pot where the 3-bet came over a cold-caller, not just an opener. Tighter than standard 3-bet pots.

Rule: 3-bet pot AND at least one player cold-called the opener before the 3-bet.

### multiway_pot

Definition: Three or more players see the flop.

Rule: active_players_on_flop ≥ 3.

### blind_vs_blind_pot

Definition: Preflop action involved only SB and BB. Wider ranges, more aggression possible, different positional dynamics than standard raised pots.

Rule: Hero and the only opponent in the pot are SB and BB. No other players took non-fold actions preflop.

### blind_defense_spot

Definition: Hero in SB or BB is defending preflop against an open raise.

Rule: Hero is SB or BB. Hero is facing a preflop open. The current decision is hero's preflop continue decision.

### short_stack_tournament

Definition: Tournament spot where effective stack is shallow enough that preflop push-fold and reshove math dominates.

Rule: format == "tournament" AND effective_stack_bb < 25.

## Section H: Edge Cases (Human Review)

These require composite rules, population data not from solver, or genuine judgment.

### feel_based_decision

Definition: Multiple actions have similar EVs (within 0.2bb), making the decision more about reads and opponent profiling than math.

Rule: Top two action EVs differ by less than 0.2bb. Flag for human review.

### exploitative_deviation

Definition: Solver play differs significantly from population-exploitative play.

Rule: Requires population deviation data, not just solver output.

### icm_pressure_spot

Definition: Tournament spot where ICM considerations significantly change chip-EV math.

Rule: Tournament + final table or near-bubble + ICM-EV differs from chip-EV by >0.5bb. Requires tournament structure metadata and an ICM model.

**Ignore these at first for a while

## Hand Class

Hand class is a separate field, not a concept tag. It's computed deterministically from hero's hole cards and the board. Several concept tag rules above reference hand class (vulnerable, medium-strength, marginal, etc.) — those references are looked up from the hand class buckets defined here.

### Made-hand categories

Listed from strongest to weakest:

- straight_flush

- quads

- full_house_set_plus_board (pocket pair makes set, board is paired)

- full_house_trips_plus_pocket (trips on board + hero's pocket pair)

- flush_nut

- flush_second_nut

- flush_weak

- straight_nut

- straight_weak (vulnerable to a higher straight)

- set (pocket pair matching one board card)

- trips (one hole card matching a paired board)

- two_pair_top (both hole cards making top two)

- two_pair_top_and_bottom

- two_pair_mid

- overpair (pocket pair higher than all board cards)

- top_pair_top_kicker

- top_pair_good_kicker (kicker T or higher but not top)

- top_pair_weak_kicker (kicker 2-9)

- pocket_pair_below_overcards (e.g., 77 on K-Q-2)

- second_pair

- third_pair

- bottom_pair

- ace_high

- no_pair_air

### Draw types (orthogonal axis)

A hand can simultaneously have a made-hand category AND one or more draws:

- flush_draw_nut (nut flush draw)

- flush_draw_weak

- straight_draw_open_ended

- gutshot

- combo_draw (flush + straight, or pair + flush, or similar)

- backdoor_flush_draw

- backdoor_straight_draw

### Strength buckets (for concept tag rules)

Several concept tag rules reference hand class buckets:

| Bucket | Hand classes |
| --- | --- |
| Premium | straight_flush, quads, full_house_*, flush_nut, straight_nut, set, trips, two_pair_top |
| Strong | flush_second_nut, straight_weak, two_pair_top_and_bottom, overpair, top_pair_top_kicker |
| Medium-strength | top_pair_good_kicker, two_pair_mid, pocket_pair_below_overcards |
| Vulnerable | top_pair_weak_kicker, weak overpair on wet board, second_pair |
| Marginal | third_pair, bottom_pair, ace_high (sometimes) |
| Air | no_pair_air |
| Draws | any of the draw types (orthogonal to made-hand bucket) |

### Output format

{

"hand_class": {

"made_hand": "overpair",

"draws": [],

"strength_bucket": "strong",

"label": "overpair_no_draws"

}

}

### Implementation

Use a poker hand evaluator (treys, pokerlib, or equivalent) for raw hand strength. Wrap with custom logic for the specific class categorization (top pair vs second pair distinction, draw detection, etc.). Roughly 150-250 lines of Python. The function is called for every question and for every villain combo when computing blockers, so it needs to be fast — cache results where possible.

## Board Texture

Board texture is a separate field, not a concept tag. Computed deterministically from the board.

### Axes

The function returns a structured output with these dimensions:

Suit distribution:

- monotone (3 same suit on flop, or 4+ same on later streets)

- two_tone (exactly 2 of one suit on flop)

- rainbow (all different suits on flop)

- flush_completed (4+ same suit on turn/river)

Pair status:

- paired (two of same rank on board)

- trips_on_board (three of same rank)

- unpaired

Connectedness:

- connected (3 consecutive ranks: 7-8-9)

- one_gap (one gap in sequence: 7-9-T)

- two_gap (two gaps: 7-T-J)

- disconnected (no straight potential, e.g., A-7-2)

Rank distribution:

- low (all cards 2-8)

- middling (mix 6-T)

- high (all cards T-A)

- broadway_heavy (multiple TJQKA cards)

- ace_high (board contains an Ace)

- king_high (highest card is K)

Composite descriptor (derived):

- dry (rainbow, disconnected, low draw potential): e.g., A-7-2 rainbow

- semi_wet (some draw potential): e.g., K-8-3 two-tone

- wet (significant draw potential, will change a lot on next street): e.g., J-T-9 two-tone

- very_wet (monotone and/or connected, max draw and equity churn): e.g., J-T-9 monotone

- dynamic (turn/river can dramatically change ranges): e.g., 8-7-6 two-tone

- static (texture mostly resolved, future cards rarely matter): e.g., A-K-2 rainbow with no draws

### Rules

- Take the flop (and turn/river if applicable)

- Count suits → suit_distribution

- Check for pairs → pair_status

- Compute rank gaps → connectedness

- Classify rank distribution

- Derive composite descriptor from the above

The composite descriptor uses simple rules combining the four axes:

- Rainbow + disconnected + no overcards → dry

- Monotone OR (connected + two-tone) → wet or very_wet

- Connected + multiple draws → dynamic

- High + paired + rainbow → static

### Output format

{

"board_texture": {

"suit_distribution": "monotone",

"pair_status": "unpaired",

"connectedness": "connected",

"rank_distribution": "broadway_heavy",

"composite": "very_wet"

}

}

### Implementation

Pure Python from the board cards. No external libraries needed. Roughly 100-150 lines.

## Implementation

### Tag computation function

Each tag is a single Python function with the signature:

def villain_capped(spot_data: SpotData) -> bool:

"""Returns True if villain's range is capped at this decision point."""

if not spot_data.villain_range:

return False

top_5pct_baseline = spot_data.population_baseline_top_5pct

top_5pct_actual = count_top_combos(spot_data.villain_range, percentile=0.05)

return top_5pct_actual < (top_5pct_baseline * 0.70)

The full tagger is a registry that runs every tag function against the spot and returns the set of tags that fire:

def compute_tags(spot_data: SpotData) -> List[str]:

tags = []

for tag_name, tag_fn in TAG_REGISTRY.items():

if tag_fn(spot_data):

tags.append(tag_name)

return tags

This makes the tagger trivially extensible (add a new function, register it) and trivially testable (each tag function is a pure unit test).

### Per-hand vs range-aggregate data

A common confusion when reading solver output: there are two distinct kinds of "frequency" and "EV" numbers.

Per-hand-combo data: the EV and chosen action for hero's SPECIFIC combo. Usually pure (100% one action) unless multiple action EVs are within solver convergence tolerance (typically <0.1bb apart). For example, AA might call 100% in a spot while the range as a whole mixes.

Range-aggregate data: the strategy averaged across all combos in hero's range. Usually mixed because the range contains many hand strengths.

For question generation, the per-hand data drives the answer (what does hero's specific combo do, and what's the EV gap). The range-aggregate data is context (why the population overall behaves a certain way). Both should appear in the data block, clearly labeled.

### Data block format

{

"spot_metadata": {

"stack_depth_bb": 100,

"spr": 4.2,

"street": "flop",

"position_dynamic": "BB_vs_BTN"

},

"decision_data": {

"options": ["fold", "call", "raise"],

"hero_combo_evs": {"fold": 0.0, "call": 0.5, "raise": -2.0},

"hero_combo_strategy": {"call": 1.0},

"range_aggregate_strategy": {"fold": 0.40, "call": 0.50, "raise": 0.10},

"correct_action": "call",

"ev_gap_bb": 0.5

},

"equity_data": {

"hero_raw_equity_vs_continuing": 0.38,

"pot_odds_required": 0.33,

"equity_realization_ratio": 0.90

},

"range_data": {

"villain_range_shape": "polarized",

"villain_capped": false,

"hero_blocks_value_pct": 0.0,

"hero_blocks_bluffs_pct": 0.0

},

"hand_class": {

"made_hand": "overpair",

"draws": [],

"strength_bucket": "strong",

"label": "overpair_no_draws"

},

"board_texture": {

"suit_distribution": "monotone",

"pair_status": "unpaired",

"connectedness": "connected",

"rank_distribution": "broadway_heavy",

"composite": "very_wet"

},

"concept_tags": [

"bluffcatch_spot",

"villain_polarized",

"range_advantage_villain",

"no_blocker_effects",

"equity_under_realized",

"single_raised_pot",

"blind_defense_spot"

]

}

### Validation against gold explanations

Once the tagger is built, run it across the spots underlying the existing 800 gold explanations. For each:

- Read the explanation manually

- Note which concepts the explanation discusses

- Compare to the tags the tagger produces

Mismatches in either direction point to threshold tuning or rule refinement. This validation pass is mandatory before the tagger is used in production. Plan a day for it.

## Worked Example

Spot: BB defending vs BTN open at 100bb. Flop J♥T♥9♥ (monotone). Hero in BB with A♠A♣. BTN c-bets pot. Hero's decision: call, raise, or fold.

Solver data block (abbreviated):

Per-hand data for A♠A♣:

- Hero combo EVs: fold = 0, call = +0.5bb, raise = -2.0bb

- Hero combo strategy: call = 100% (pure call; EVs are clearly separated)

Range-aggregate data (for context):

- Range strategy: fold = 40%, call = 50%, raise = 10%

- (The range mixes because most of BB's hands aren't AA. AA specifically calls, while many other hands in BB's range fold)

Equity data:

- Hero raw equity vs continuing range: 38%

- Pot odds required: 33%

- Equity realization ratio: 0.90

Range data:

- Villain range shape: polarized

- Hero blocks value combos: 0% (A♠A♣ blocks no flushes, straights, sets, or two-pair combos)

- Hero blocks bluff combos: 0%

Hand class:

- made_hand: overpair

- draws: []

- strength_bucket: strong

- label: overpair_no_draws

Board texture:

- suit_distribution: monotone

- pair_status: unpaired

- connectedness: connected

- rank_distribution: broadway_heavy

- composite: very_wet

Concept tags that fire:

- bluffcatch_spot — hero equity in bluffcatch range (0.30 to 0.55), polarized villain, no value-betting potential on later streets

- villain_polarized — range distribution is bimodal

- range_advantage_villain — BTN's range crushes this monotone connected board

- no_blocker_effects — block percentages both at 0

- equity_under_realized — EQR < 0.85 (BB OOP, will lose some equity on later streets)

- single_raised_pot — one preflop raise

- blind_defense_spot — BB defending vs an open

Concept tags that don't fire:

- villain_capped (BTN's c-betting range still includes the nuts and combo draws)

- blocks_value_unblocks_bluffs (block percentages too low)

- thin_value_spot (this isn't a betting decision)

- pot_control_spot (this isn't a checking decision)

The LLM writes the explanation using the seven firing tags plus the hand class (overpair, strong bucket) and board texture (very wet, monotone, connected, broadway-heavy). The explanation talks about the polarized villain range, BTN's range advantage on this connected monotone board, the complete absence of useful blockers in A♠A♣ specifically, and the OOP equity realization problem. It doesn't invent claims about villain being capped because the tags don't say that.

## Maintenance

The tag library is living infrastructure:

- New tags get added when manual review of explanations reveals concepts the LLM is trying to discuss but the tagger doesn't capture

- Existing tags get refined when validation shows misfires

- Tags get retired if they consistently fire on irrelevant spots or never fire at all

Expect 2 to 3 rounds of refinement during the first month. After that the library stabilizes.

## Summary

The library is 42 concept tags across 7 sections plus 3 edge cases that require human review or additional data:

- Section A (4): Range characterization — capped, uncapped, polarized, linear

- Section B (9): Decision class — thin value, bluffcatch, protection, merged value, pot control, equity denial, bluff, commitment threshold, float

- Section C (8): Postflop action-type spots — check-raise, donk, probe, overbet, and their facing counterparts

- Section D (4): Blocker effects — the four combinations

- Section E (4): Range advantage — overall and nut for each side

- Section F (5): Equity and math concepts — equity realization gap, implied odds, reverse implied odds, MDF defense

- Section G (8): Pot and action context — pot types, blind dynamics, short stack tournament

- Section H (3): Edge cases requiring human review or extra data

Plus two derived metadata fields computed in Python:

- Hand class (24 made-hand categories + 7 draw types + 6 strength buckets)

- Board texture (5 axes plus a composite descriptor)

Each tag is a single Python function with a clear computational rule. The hand class and board texture functions are also pure Python. Together they form the strategic core of the pipeline — everything the LLM says is grounded in what these structured fields assert. Build them carefully, validate against gold explanations, and the LLM gets enough structured signal to write quality explanations without hallucinating.

# output CSV format

# Question Output Format Specification

## Link to example (ignore the content - main point is all the columns at the top. Don’t need to worry about columns A-H yet, the algo to format those will be done last)

## Overview (note This stuff is super simple prob don’t need to read it. You'll get the idea from the example link)

This spec defines how to extend the existing question database to support the new generation pipeline. The source of truth stays in Google Sheets. We add 5 new columns to the existing 29.

This is the practical version. An earlier draft proposed migrating to a structured JSON database with full provenance tracking. That was overengineering. Sheets handles 10,000 rows with 35 columns comfortably, and your QA workflow (open a row, look at the question, fix what's broken) is better served by a spreadsheet than by JSON documents.

When you outgrow Sheets (somewhere around 7,000-10,000 questions in active use), migrate to Airtable or Firestore. The columns specified here map cleanly to either, so you're not painting yourself into a corner.

## Current columns stay as they are

Your existing 29 columns don't change. The pipeline writes to them and reads from them exactly as manual curation does.

For reference, existing column groups:

- UI rendering (cols 1-7): User Seat, User Cards, Cards on Table, Table Size, Default Stack, Seats, POT

- Question content (cols 8-17): Context, Question, Question Type, Hand Stage, four option columns, Correct Answer, Answer Explanation

- Classification (cols 18-24): Cash/Tourney, Live/Online, Relative Position, Preflop Pot Type, Pot Participant, Stack Depth, Difficulty Rating

- Skill tags (cols 25-27): tag_1, tag_2, tag_3

- Misc (col 28): Notes

All of these continue to function as before. The pipeline auto-populates them using a formatter function that converts structured solver data into your existing format. None of your existing app code, UI rendering, or queries need to change.

## The 5 new columns

### Column 30: concept_tags

Type: Comma-separated string

Values: Any of the 42 tags from the concept tag library spec

Typical content: 5 to 10 tags per question

Example:

bluffcatch_spot, villain_polarized, range_advantage_villain, no_blocker_effects, equity_under_realized, single_raised_pot, blind_defense_spot

For existing manual questions: Leave empty for now. Backfill via the tagger once it's built.

Purpose:

- The LLM uses it as the strategic input for explanation generation

- The retrieval system uses it to find similar questions as gold examples

- Filtering in Sheets ("show me all villain_polarized questions")

### Column 31: hand_class

Type: Single string label

Format: <made_hand>_<modifier> or <made_hand>_with_<draw>

Postflop examples:

- overpair_no_draws

- top_pair_top_kicker_no_draws

- top_pair_with_flush_draw

- set_on_dry_board

- second_pair_with_gutshot

- ace_high_with_combo_draw

- no_made_hand_air

Preflop examples:

- premium_pair_AA

- suited_broadway_AKs

- pocket_pair_low_22

- suited_connector_67s

- offsuit_broadway_KQo

For existing manual questions: Backfill via a Python script that reads the User Cards + Cards on Table columns

Purpose:

- Filtering ("show me all flush draw spots", "show me all set-mining spots")

- The LLM uses it to know what kind of hand hero has

- The concept tag rules reference hand class buckets (vulnerable, medium-strength, marginal)

### Column 32: board_texture

Type: Single string label

Format: <composite>_<suit_distribution>_<connectedness>_<rank_distribution> (most descriptive elements first)

Examples:

- monotone_connected_broadway (J♥T♥9♥)

- rainbow_disconnected_low (A♠7♥2♦)

- two_tone_connected_middling (8♣7♦6♣)

- paired_rainbow_high (K♠K♣4♦)

- flush_completed_paired (river card brings both 4-flush and pair)

For preflop questions: Leave empty or use n/a_preflop

For existing manual questions: Backfill via a Python script reading the Cards on Table column. 2-4 hour task.

Purpose:

- Filtering ("show me all monotone board questions")

- The LLM uses it to understand range dynamics on this texture

- Some concept tag rules reference texture (wet boards favor villain ranges, dry boards favor in-position ranges)

### Column 33: solver_reference

Type: Single string identifying the source data

Format: Flexible, but consistent within each solver source. Should be specific enough that a human can navigate back to the exact decision node.

Examples:

- PioSolver: PioSolver_Cash6max_100bb/preflop/BTN_open/CO_3bet/BB_call/flop_JT9hh/BB_facing_cbet

- GTO Wizard: GTOWizard_Cash6max_100bb_node_847291

- DTO Poker (MTT): DTOPoker_MTT_50bb/UTG_open/CO_3bet/UTG_decision

- Manual questions: manual

For existing manual questions: Set to manual across the board.

Purpose (most important column for QA):

When a user reports a question as wrong, open this column to see exactly which solver and which node produced the data. Navigate back to the solver, verify the EVs, fix the question if it's wrong, or explain to the user why their interpretation was off.

Without this column, every user report becomes a hunt: you have to re-derive the spot from scratch in your solver, which gets exhausting fast. With it, debugging a report takes minutes instead of hours.

### Column 34: ev_gap_bb

Type: Number with 2 decimal places

Definition: EV difference between the correct action and the second-best action, in big blinds.

Examples: 0.50, 2.30, 0.08, 0.00

For existing manual questions: Leave empty unless someone re-solves them.

Purpose:

Tells you instantly how clear-cut the question is:

| Gap range | Interpretation |
| --- | --- |
| 2bb+ | Obvious answer. User complaints are usually wrong. |
| 0.5 to 2bb | Solid question, clear lesson. |
| 0.1 to 0.5bb | Thin spot. User complaints may be valid. |
| Under 0.1bb | Borderline. Consider flagging or rephrasing. |

Filtering in Sheets: ev_gap_bb < 0.30 surfaces all the questionable ones for review. Hugely useful when handling reports at scale.

## Optional 6th column: validation_status

If you want explicit workflow tracking on pipeline-generated questions:

Type: Enum string

Values:

- draft — newly generated, not yet reviewed

- auto_approved — passed all validators, no human review yet

- flagged — issue raised, needs investigation

- needs_review — explicitly assigned for human review

- approved — human-reviewed and approved

- rejected — decided to remove

For existing manual questions: Set to approved across the board (they're already in production).

Useful when you have hundreds of pipeline-generated questions waiting for review and want to filter to just the unreviewed ones. Skip this column if your QA workflow stays informal.

## Worked example

Here's what the 5 new columns look like for two questions, side by side:

Question 1: AA on JT9 monotone bluffcatch (pipeline-generated)

| Column | Value |
| --- | --- |
| concept_tags | bluffcatch_spot, villain_polarized, range_advantage_villain, no_blocker_effects, equity_under_realized, single_raised_pot, blind_defense_spot |
| hand_class | overpair_no_flush_blocker |
| board_texture | monotone_connected_broadway |
| solver_reference | PioSolver_Cash6max_100bb/preflop/BTN_open/BB_call/flop_JT9hh/BB_facing_cbet |
| ev_gap_bb | 0.50 |

Question 2: AKs facing CO 3-bet (existing manual question)

| Column | Value |
| --- | --- |
| concept_tags | (empty, backfill later) |
| hand_class | suited_broadway_AKs (backfilled by script) |
| board_texture | (empty, preflop) |
| solver_reference | manual |
| ev_gap_bb | (empty) |

The pipeline-generated question populates all 5 new columns; the manual question only has 2 of them filled. This is fine — the columns still serve their purpose for the pipeline-generated questions, and the existing manual questions continue to function as they did.

## Backfilling existing questions

For the ~1,000 existing manual questions, two of the new columns can be auto-populated via Python scripts:

1. hand_class: Read User Cards (col 2) + Cards on Table (col 3), output the hand class string. Half-day task using a standard poker hand evaluator library.

2. board_texture: Read Cards on Table (col 3), output the texture string. 2-4 hour task, pure logic, no library needed.

The other three columns require solver data that doesn't exist for manual questions:

3. concept_tags: Could be backfilled by running each manual spot through the tagger once it's built, but the spots first need their solver data. Skip for now.

4. solver_reference: Set to manual for all existing questions.

5. ev_gap_bb: Skip. Manual questions don't have this number unless someone re-solves them.

The two scripts (hand_class and board_texture backfill) are a good early task for the intern. They force familiarity with your data and produce immediately useful filtering on the existing 1,000 questions.

## Notes on skill tags

The existing tag_1, tag_2, tag_3 columns stay as they are. They're your skill tag taxonomy and serve a different purpose than concept_tags:

- Skill tags categorize questions for drill placement in the app (which Skills Mastery drill does this question belong to?)

- Concept tags describe strategic content for the LLM (what's strategically true about this spot?)

Both layers are useful and they don't overlap meaningfully.

If you find that some questions need more than 3 skill tags, you have two options:

- Add tag_4, tag_5 columns (simpler, keeps the schema explicit)

- Convert to a single comma-separated skill_tags column (more flexible, less explicit)

The pipeline can write to either format. Pick based on what's easier to scan in Sheets.

## When to migrate off Sheets

0 to 5,000 questions: Sheets is comfortable. No migration needed.

5,000 to 10,000 questions: Sheets starts feeling slow on filter/sort, especially if you have formulas. Concurrent editing collisions become more common. Plan the migration.

10,000+ questions: Time to migrate.

### Migration targets

Airtable — easiest migration target. Spreadsheet-like UX, structured fields prevent format breakage (e.g., concept_tags becomes a multi-select that auto-completes from your 42 valid values). Around $20-50/month for Team plan, which handles 50,000 records. Best fit for your QA workflow because individual record viewing is excellent.

Firestore — best if your app already uses Firebase. Document-per-question naturally. Console viewing is OK for individual records, less good for bulk review (you'd export to CSV or build a small admin page). Free up to generous limits, scales infinitely.

Postgres + admin UI (Retool, Metabase) — most powerful but requires building/learning an admin tool. Skip unless you have engineering bandwidth and specifically want full SQL.

### Migration is straightforward

All 5 new columns map cleanly:

- concept_tags → multi-select field in Airtable, array field in Firestore, JSONB array in Postgres

- hand_class, board_texture → single-select field or string in any target

- solver_reference, ev_gap_bb → string and number, trivial in any target

So the columns you add now don't lock you in. They survive migration unchanged.

## Summary

Five new columns to add to your existing Sheet:

- concept_tags — comma-separated, 5-10 values from the concept tag library

- hand_class — single string label (e.g., top_pair_with_flush_draw)

- board_texture — single string label (e.g., monotone_connected_broadway)

- solver_reference — single string identifying the source data node

- ev_gap_bb — number with 2 decimal places, EV difference between best and second-best action

Optional 6th: validation_status enum for workflow tracking on pipeline-generated questions.

Total column count after additions: 34 (or 35 with the optional 6th).

Existing 29 columns: No changes. The UI rendering, the question content, the existing classification fields, the existing skill tags, the difficulty rating, the notes column all stay as they are.

Backfilling 1,000 existing questions: hand_class and board_texture get backfilled via scripts in less than a day. The other three new columns stay empty for manual questions, which is fine.

Storage: Sheets is the source of truth. Migrate to Airtable or Firestore when you cross 7,000-10,000 questions.

This is the simplest possible setup that supports the pipeline, makes user reports debuggable, and doesn't paint you into a corner. Nothing fancy, nothing speculative, no infrastructure changes today.

# Solvers Options

### Option 1: PioSolver (primary recommendation)

The industry standard for cash game solving. One-time license, runs locally, full data access, scriptable.

Cost: $249 (Edge) / $649 (Pro) / $1099 (Premium) — one-time, no subscription.

For your pipeline, you want Pro at minimum. Edge can't do multi-street nodes well; Premium adds features you probably don't need (advanced subset solving, larger trees).

How extraction works:

- Build a preflop tree for a specific game type (e.g., 6max 100bb $1/$2). One-time effort, takes a few hours of setup.

- Solve the tree. Takes hours to days depending on tree complexity and your hardware. A $649 PioSolver Pro license assumes you have 16-32GB RAM minimum; for bigger trees, 64GB+ helps.

- Save the solution as a .cfr file. This is the solved game tree, queryable.

- Use PioViewer (included) or PioSolver's scripting interface to extract data per node:

  - Range frequencies (combo:strategy pairs, the Copy button output you've seen)

  - Per-hand EVs

  - Aggregate stats

- PioSolver has a UPI (Universal Poker Interface) protocol that lets external scripts query a running solver instance. This is how you'd batch-extract data programmatically.

Pros:

- Industry-trusted accuracy

- One-time cost

- Scriptable via UPI

- Solved trees can be reused indefinitely

- The output format (Pio range syntax) is what GTO Wizard uses internally anyway, so transitions between sources are easy

Cons:

- Windows-first (works in a VM on Mac/Linux)

- Setup learning curve, maybe 2-3 days for the intern to get comfortable

- Tree-solving takes compute time. A typical cash game tree can take 8-48 hours to solve at acceptable accuracy.

- Bigger trees need bigger machines. Renting a dedicated solver box for a month ($100-300) might be worth it for the initial heavy solve.

### Option 2: TexasSolver (free, open source)

Backup option, free, github.com/bupticybee/TexasSolver. Solves postflop spots via CLI. Outputs JSON.

Cost: Free.

How extraction works:

- Define hero/villain ranges in JSON config

- Run from command line: texassolver --input config.json --output result.json

- Parse the result.json with your own scripts

Pros:

- Free

- Easy to script (it's already a CLI tool)

- JSON output is parser-friendly

- Works on Mac/Linux/Windows

- Fast iteration cycle for testing

Cons:

- Postflop-only (you'd need separate logic for preflop ranges)

- Less battle-tested than Pio. Accuracy on edge cases is debatable.

- Smaller community = less help when stuck

- May produce slightly different strategies than Pio on some spots, which can confuse explanations if you mix sources

My honest take: TexasSolver is good for testing the pipeline mechanics and for backfilling postflop spots cheaply, but I'd want PioSolver for the canonical data going into questions that ship.

### Option 3: Manual extraction from GTO Wizard (bootstrap strategy)

You're already doing this via the Copy buttons. For the first ~200-500 questions, this is actually fine. The cost is human time (yours or an intern's), not money or compute.

How extraction works:

- Navigate to a specific node in GTO Wizard

- Hit the Copy button to extract villain/hero ranges

- Manually note pot/stacks/EVs from the displayed info

- Feed this into the question generator as one node's worth of data

- One node yields 10-50 potential questions (different hero combos)

Pros:

- Zero infrastructure

- GTO Wizard's data is high quality (Pio-derived internally)

- Works today, no waiting for a solver to finish

- Lets you build and validate the pipeline before committing to a solver investment

Cons:

- Doesn't scale. 1,000 nodes would take weeks of clicking.

- Some clauses in GTO Wizard's ToS arguably prohibit bulk extraction, even manual. Worth checking before using this for thousands of nodes.

- Subscription cost ($59-129/month) ongoing

### Option 4: DTO Poker (tournament-specific)

If you want short-stack tournament content (and you have short_stack_tournament as a concept tag), you'd need a tournament solver. DTO Poker is the standard.

Cost: $40-90/month subscription.

Access: Similar to GTO Wizard — visual viewer, no programmatic API. So same workflow as manual extraction from GTO Wizard but for tournament spots.

Realistically: Skip tournament content for v1. Cash game cash registers 80% of value for an MTT trainer audience anyway since postflop principles transfer.

### My recommended path

Three-phase approach:

Phase 1 (questions 1-200): Bootstrap with manual GTO Wizard extraction

Your existing workflow continues. The intern extracts ~200 nodes manually over 2-3 weeks while the pipeline is being built. Each node yields enough data for 10-30 questions per node = 2,000-6,000 question opportunities. This is enough to validate the entire pipeline end-to-end before any infrastructure investment.

Phase 2 (questions 200-2,000): Add PioSolver as the production source

Buy PioSolver Pro license ($649). Rent a heavy-compute server for a month ($100-300) to do the initial trees: 6max 100bb cash, 9max 100bb cash, maybe a couple of specific stake formats. Build the tree extraction scripts. Now the intern can generate questions at much higher volume because solver data is on-demand.

Phase 3 (questions 2,000+): Tighten the loop

Hybrid: PioSolver as primary for new content, manual GTO Wizard extraction for filling specific gaps the intern identifies during QA. Run TexasSolver in parallel for any spot variants you want to spot-check.

### Cost summary

| Item | Cost | Type |
| --- | --- | --- |
| PioSolver Pro license | $649 | One-time |
| Beefy compute server (initial solve) | $100-300 | One month |
| GTO Wizard subscription (ongoing manual reference) | $59-129/month | Recurring |
| TexasSolver | $0 | Free |
| Total for first 3 months | ~$900-1,300 |  |

### Bottom line

PioSolver Pro is the answer for the production pipeline. GTO Wizard manual extraction is the bootstrap that gets you to "can we even do this" before you commit to PioSolver. TexasSolver is the free backup for testing and gap-filling. Skip tournament content until cash is working.

# Extraneous items

- At the very end, we'll need to run everything through this formatter so the questions can be formatted in the UI of the app

  - We have the code for this, so we'll just end up porting this formatter to the last step of the entire question generation process so the output is fully final

  - This is why it's super important to follow the action history formatting.

- At the end, we'll need to find a way to map the fact extractor tags to our actual skills categories.

# Our skills categories

## 1. Preflop

Decisions made before any community cards are dealt. The foundation of every hand.

Preflop Hand Selection - Deciding which hands to play from each position. Covers open-folding, calling, and raising based on hand strength, position, and table context.

3-Betting - Re-raising over an opponent's open raise. Includes choosing which hands to 3-bet for value versus as a bluff, and how position and stack depth affect your 3-betting range.

Facing a 3-Bet - Responding when your open raise gets re-raised. Deciding whether to fold, call, or 4-bet based on your hand, position relative to the 3-bettor, and stack depth.

4-Betting - Putting in a raise over a 3-bet. Selecting hands for a 4-bet value range and a 4-bet bluff range, and choosing appropriate sizing.

Facing a 4-Bet - Responding when your 3-bet gets raised again. Deciding whether to fold, call, or 5-bet jam, often with significant portions of your stack already committed.

Squeezing - 3-betting after there has been both an open raise and at least one call. A distinct play that leverages dead money and the likelihood that the caller has a capped range.

Facing a Squeeze - Responding as either the original raiser or the caller when a third player puts in a squeeze. Adjusting your continuing range based on the squeeze sizing and your position.

Blind Defense - Playing from the small blind or big blind when facing a raise. Deciding which hands to fold, call, or 3-bet based on the raiser's position, sizing, and your pot odds.

Blind vs. Blind Play

## 2. Betting & Aggression

Concepts related to when and how you put chips into the pot as the bettor or raiser.

C-Betting - Betting the flop as the preflop raiser. Deciding whether to bet or check based on board texture, your range advantage, your specific hand, and the number of opponents.

Facing a C-Bet - Responding to a continuation bet when you are the defender. Choosing between folding, calling, or raising based on your hand strength, board texture, and the bettor's likely range.

Check-Raising - Checking with the intention of raising after your opponent bets. Selecting the right hands to check-raise for value or as a bluff, and on which board textures it makes sense.

Facing a Check-Raise - Responding when your bet gets check-raised. Deciding whether to fold, call, or re-raise, and how the board texture and your hand strength factor into that decision.

Donk Betting - Leading into the preflop raiser when you are out of position, rather than checking to them. Understanding the rare spots where this is strategically correct.

Facing a Donk Bet - Responding when an opponent leads into you on the flop despite you being the preflop raiser. Adjusting your strategy when the expected check-to-raiser action doesn't happen.

Probe Betting - Betting into an opponent who had the opportunity to continuation bet on the previous street but chose to check. Exploiting their capped range by taking the initiative.

Facing a Probe Bet - Responding when you checked back the previous street and your opponent now bets into you. Reassessing the situation given that your check-back revealed information about your range.

Overbetting - Betting more than the size of the pot. Understanding when your range is polarized enough to justify an overbet and what sizing accomplishes strategically.

Facing an Overbet - Responding to a bet larger than the pot. Adjusting your calling and folding frequencies against a polarized bet that puts maximum pressure on your range.

Bet Sizing - Choosing how much to bet in a given situation. Understanding how different sizings accomplish different strategic goals and how board texture, stack depth, and range composition affect optimal sizing.

Value Betting - Betting with a hand that is ahead of your opponent's calling range. Includes identifying which hands can bet for value, how thin you can go, and extracting maximum chips from worse hands.

Bluffing - Betting or raising with a hand that is not currently the best hand, aiming to get your opponent to fold a better one. Covers selecting bluff candidates, timing, and reading fold equity.

## 3. Defense & Response

Concepts related to how you respond to your opponent's aggression.

Bluff Catching - Calling a bet with a hand that can only beat bluffs. Evaluating whether your opponent is bluffing often enough to justify a call based on pot odds, their range, and their tendencies.

Floating - Calling a bet, often on the flop, with a weak hand and the intention of taking the pot away on a later street. A positional play that exploits opponents who c-bet and give up.

Pot Control - Deliberately keeping the pot small with medium-strength hands that don't want to play for stacks. Checking or calling small rather than building a big pot with a vulnerable holding.

## 4. Math & Theory

The quantitative and theoretical foundations that underpin correct poker decisions.

Pot Odds - Comparing the size of a bet you're facing to the size of the pot to determine whether a call is mathematically profitable. The most fundamental calculation in poker.

Implied Odds - Extending pot odds to account for additional money you expect to win on later streets if you hit your hand. Justifies calls that don't have direct pot odds.

Reverse Implied Odds - The opposite of implied odds. Situations where hitting your draw may still result in losing a big pot because your completed hand is second-best. Common with dominated draws.

Minimum Defense Frequency (MDF) - The minimum percentage of your range you must continue with (call or raise) to prevent your opponent from profiting by bluffing with any two cards. Prevents you from being exploited by over-folding.

Combinatorics - Counting the specific number of hand combinations your opponent can hold. Helps quantify hand reading by determining how many value hands versus bluffs are in their range.

Equity Realization - How much of your hand's raw equity you actually capture in practice. Position, skill edge, and hand playability all affect whether you realize the full equity your hand theoretically has.

Stack-to-Pot Ratio (SPR) - The ratio of the effective stack to the pot size. Low SPR situations favor committing with strong made hands, while high SPR situations favor hands with playability and drawing potential.

## 5. Hand Analysis & Decision Making

Skills related to reading your opponent, evaluating your own hand, and planning your line through a hand.

Hand Reading - Narrowing your opponent's range based on their actions at each point in the hand. Using position, bet sizing, and line selection as clues to determine what they likely hold.

Blockers & Card Removal - Using the cards in your hand to determine which hands your opponent is more or less likely to hold. For example, holding the ace of spades makes it less likely your opponent has the nut flush.

Range Polarization - Understanding when a betting range is polarized (strong hands and bluffs, nothing in between) versus merged (betting a wide range of hand strengths). This drives so many decisions on later streets and it's distinct from any existing tag. When someone overbets the river, understanding that their range is polarized is the whole ballgame.

## 6. Positional & Situational

Concepts driven by your position at the table or specific game situations that change standard strategy.

In Position Play - Strategic adjustments you make when you act after your opponent on each street. Being in position lets you control pot size, realize more equity, and use information from their actions.

Out of Position Play - Strategic adjustments when you act before your opponent. Playing out of position requires tighter ranges, more check-raising, and a willingness to cede some pots to avoid bloating them without information.

Multiway Pot Strategy - Adjustments when three or more players see the flop. Ranges tighten significantly, bluffing decreases, and strong made hands go up in value because someone is more likely to pay you off.

Drawing Hand Strategy - How to play hands that need to improve to win, such as flush draws and straight draws. Covers when to play draws aggressively versus passively and how position and odds affect the decision.

## 7. Tournament Strategy

Short Stack Tournament Strategy - Preflop and postflop adjustments with shallow stacks in tournament settings. Push/fold ranges, reshove spots, ICM-aware short stack decisions.

Tournament Blind vs. Blind - Strategy adjustments when the hand is contested only between the small blind and big blind. Ranges widen dramatically and positional dynamics shift compared to standard raised pots.

ICM & Tournament Pressure - Decisions where the monetary value of chips changes based on tournament structure. Bubble play, final table pay jumps, and spots where survival matters more than accumulation

# Example Q's to train LLM

Will be finalized later and link in a google doc as well

Example questions to help the LLM write quality explanations:

### Question 1:

You’re playing a standard cash game with 100bb stacks.

The action folds to the player in the Hijack who raises to 3bb.

You defend your Small Blind with AQ by 3-betting to 13bb.

He calls.

The flop comes 974.

What’s your play?

- A) Always check

- B) Mostly check

- C) Mostly bet

- D) Always bet

Explanation:

AQ should always be checking in this spot.

You have a range advantage on this texture, but your 3-bet range contains many unpaired hands that completely missed this 974 board. When you have this many weak holdings, you can't turn them all into bluffs without becoming exploitable, so you should become more selective about which hands to bet as a bluff.

AQ has decent showdown value, but lacks the backdoor flush draw that would make it a stronger bluffing candidate.

The hearts on board mean hands like AQx or AxQ gain extra equity and fold equity, making them better choices for semi-bluffing. Without that additional equity, checking and trying to realize your overcard equity is the superior approach.

Since you're out of position, checking also prevents you from bloating the pot with a marginal holding and putting yourself in difficult spots on later streets.

### Question 2

# Tab 13

# Project Deliverables

Each phase produces something working on its own. Check-in milestones at the end of phases 1, 2, and 3 are deliberate stop points to verify quality before building on top of them.

## Code Quality

Write this cleanly from day one. We will be adjusting things as we go, so the codebase needs to be easy to edit, refactor, and extend. Clear module boundaries between phases, readable code, sensible naming, minimal coupling. If a shortcut would make a later refactor painful, take the longer path.

## Phase 0: Foundation (Prerequisite)

Solver and data infrastructure. Blocking. Nothing in the rest of the project works without this.

What ships:

- PioSolver Edge installed and scriptable

  - Edge specifically, not Pro. Pro lacks the preflop solver, has single-machine licensing, and doesn't support 64-core CPUs.

  - Single-activation license, ~$870 one-time

  - Verify scripting capabilities work end-to-end

- Multiway preflop range source set up

  - Decision point: MonkerSolver (~$530, full control) or pre-solved range pack (~$200-500, faster setup)

  - If pre-solved pack: verify it includes strategy at every preflop decision node, not just final ranges entering the flop. This is critical for both preflop question generation AND future hand-replay support.

  - If Monker: budget 1-2 weeks for learning curve plus initial multiway preflop solves

- Compute server rented and configured (not sure if actually needed to start, lmk)

  - 64GB+ RAM, fast modern CPU

  - $150-300/month

  - Dedicated server preferred over spot rentals (Pio's license activation is more stable on dedicated hardware)

- Batch solve pipeline

  - Script that takes a scenario spec (positions, action, board) and runs a Pio solve to target accuracy

  - Saves complete Pio output files (not just extracted decision points) to local cache as canonical record

  - Cache structure organized by format / scenario / board

- Range library structure

  - Tier 1 (P0): 6-max 100bb cash, ~65 ranges across RFI / SRP defense / 3-bet pots

  - Tier 2 (P1) and beyond: deferred

  - Each range stored in Pio-loadable format

- One end-to-end test solve

  - Pick BTN vs BB SRP, one flop texture

  - Run solve, save output, verify can be loaded and parsed by Python

  - Confirms the whole stack works before any pipeline code gets written

Key architectural decisions made here that affect all downstream phases:

- Store full solve trees, not just extracted decision points. The pipeline supports the future hand-replay feature only if this is done from day one. Storage cost is small (50-200MB per solve, compresses well). Retrofit cost is large (re-solve everything).

- Bet sizing trees with at least 2 sizes per node in every Pio solve. Recommended: 33% and 75% pot on flop, 50% and 75% on turn, 50%/75%/overbet on river. More sizes increase solve time but produce more realistic questions and support hand replay.

- Preflop data includes intermediate node strategies, not just final ranges. This is the difference between supporting preflop-decision questions (and hand replay) versus only supporting postflop questions.

Not user-facing, but blocking. Allow 2-3 weeks for Phase 0 if Monker is being used.

## Phase 1: Bulk Question Generation to Spreadsheet

Core pipeline running end-to-end on Tier 1 scenarios.

What ships:

- Pipeline that takes a Tier 1 scenario as input and produces N questions

- CSV output with all existing question template columns filled in

- Every question row also includes:

  - Difficulty rating (computed from solver frequencies, see below)

  - Audit trail metadata (source_metadata JSON column containing: which solve, which tree node, which pipeline version, generation timestamp). Critical for debugging when a question gets challenged or you find a systematic error and need to track down affected questions.

  - Concept tags from the fact extractor (raw computed tags like range_advantage_hero, not yet mapped to app skills, that comes in Phase 3)

  - Parent node metadata (parent_node_id, action_to_reach): identifies which solve and decision node each question came from. Enables future hand-replay grouping without changing the schema later.

Quick way to do difficulty rating

MVP uses just correct-answer frequency from the solver. One-line formula:

difficulty_score = 3000 - ((correct_freq - 0.55) / 0.40) * 2500

Maps onto the Elo range:

- 95% frequency on correct answer → score 500 (easiest)

- 75% frequency → score 1750 (medium)

- 55% frequency → score 3000 (hardest)

Higher frequency on correct answer correlates strongly with how obvious the right answer feels to a real player. Refinements (factoring in EV gap and concept count for a weighted score) can be layered in later if you want finer calibration.

Check-in milestone before Phase 2: Generate 30-50 questions for one Tier 1 scenario (recommended BTN vs BB SRP). Zach and Ryan manually review every output. If quality is at least 70% gold-equivalent, proceed. If lower, debug before building anything else on top.

## Phase 2: Validator / QA Layer

The check that protects accuracy at scale.

What ships:

- All five validator layers from the brief: format checker, number checker, strategy checker, failure-pattern checker, voice/format checker

- Triage queue for flagged outputs

- Auto-regeneration with stricter prompts on first failure

- Manual review interface for questions still failing after regeneration

This is what lets you ship 10K questions instead of hand-reviewing 10K questions. Without it the project doesn't scale. Worth treating as a milestone in its own right because the build is substantial and it's the layer that protects everything downstream.

Check-in milestone before Phase 3: Validator rejects 30-50% on first pass. Fewer than 15% still need human review after regeneration loops. Random sample of "passed" questions rates 80%+ gold-equivalent.

## Phase 3: Skill Taxonomy Mapping

Translate the pipeline's computational concept tags into the app's user-facing skills, so the auto-tagged questions can be displayed under the right skill sections in the app.

The fact extractor produces tags like range_advantage_hero, polarized_range_defense, blocker_effects_value. These are computational labels, not skill names users see in the app. You need a mapping layer.

What ships:

- Mapping table from computational concept tags to the app's existing skill list

- Logic that assigns up to 5 skills per question based on the question's concept tags (selecting the most relevant 5 when more than 5 apply)

- Skills column in the spreadsheet output, populated automatically

Requires Ryan's input to make sure the mapping makes sense from a real player's perspective. Once the mapping table exists, applying it across all generated questions is trivial. The hard part is getting the mapping right.

Check-in milestone before Phase 4: 100 random questions auto-tagged, spot-checked by Ryan, mapping refined until skill assignments feel right.

## Phase 4: UI-Formatted Output

Make generated questions render correctly in the existing app UI.

What ships:

- Output module that converts the pipeline's spreadsheet format into your existing UI format

- Integration with the formatter repo you already have

- End-to-end test: generated question → formatted → renders correctly in app

Most of this work is already done in the formatter repo. The pipeline just needs to output upstream data in a way the formatter can consume directly. Low risk, mostly plumbing.

## Phase 5: Admin Panel

GUI for managing generation runs and the question library.

What ships:

Batch generation interface:

- Table size (6-max, 9-max)

- Scenario (positions, action type, stack depth)

- Stake type (cash, MTT, SNG)

- Live or online flavor

- Number of questions to generate

- "Generate batch" button that triggers a pipeline run end-to-end

Question lifecycle management (folded in here because the admin panel is the natural home):

- Status column on every question (draft, review, live, retired)

- Bulk update tools (find questions matching criteria, change their status, replace versions)

- Workflow for marking an old question as retired and linking to its corrected replacement

Cost and usage monitoring:

- LLM API tokens spent per batch

- Time per question

- Validator rejection rates by phase

- Cost per question shipped, broken down by scenario

Lifecycle management and cost monitoring both live here because they're operational concerns and the admin panel is the natural interface for operating the system.

## Phase 6: Range Chart Display Data

Augment questions with the range data needed to show range charts in-app.

What ships:

- Range data column on each question containing the solver's range for hero and villain at the decision point, plus the solver's recommended action distribution

- Stored as structured JSON so the app can render the chart natively

- App-side integration to display the chart when a user answers a question

The pipeline already has access to this data because the fact extractor uses it. This deliverable is mostly about saving the range data alongside each question, then wiring up the display in the app.

## Phase 7: Full-Hand Replay (Future)

User plays through a complete hand from preflop to river, making decisions at each node. Pipeline data already supports this (full trees stored from Phase 0, bet sizing trees realistic, preflop intermediate nodes present, parent node metadata on every question).

What ships when this phase happens:

- App-layer hand-replay engine that walks the user through a complete hand

- EV-threshold grading: action continues if EV loss is under 0.1bb vs the EV-max action. Handles mixed strategies correctly (all mix legs have equal EV, all continue). Only penalizes real mistakes.

- Three-tier feedback:

  - Green: action loses under 0.1bb EV. Hand continues, positive feedback.

  - Yellow: action loses 0.1-0.3bb EV. Hand continues, gentle correction.

  - Red: action loses over 0.3bb EV. Hand ends, full explanation of the right play.

- Hand selection logic: pick which scenarios/boards to feature

No new pipeline work required if Phase 0's architectural decisions were followed correctly. This is purely an app-layer build.

## Why this order

- Phase 0 first because nothing works without solver data

- Phase 1 next because the whole project's value is questions flowing into a spreadsheet. Everything else is making those questions more useful or easier to manage

- Phase 2 right after because without validation, every additional feature built on top is building on quicksand

- Phase 3 before UI work because the skill mapping changes the data model. Better to get that right before the UI starts depending on it

- Phase 4 (UI format) is mostly plumbing and unlocks getting questions into the actual app

- Phase 5 (admin panel) comes after you have something worth managing. Manual generation via Claude Code or command line is fine for the first few hundred questions

- Phase 6 (range charts) is an enhancement, not core. Defer until everything else is solid

- Phase 7 (hand replay) is a future app-layer feature. Pipeline supports it from day one but no pipeline work needed for this phase

Each phase produces something usable on its own. If priorities shift mid-project, you have working pieces rather than half-built scaffolding.

## Future / Optional (not in initial scope)

- Performance feedback loop: once questions are live in the app, track which ones users get right and wrong. Feed back into recalibrating difficulty ratings and flagging questions that aren't behaving as their assigned difficulty would predict

- Solver answer key stored separately for future audits, in case a question gets challenged later

- Embedding index versioning for when the gold pool grows past the current 800

- Regenerate explanations without regenerating questions, in case you tune the voice later and want to refresh existing entries

- Tier 3+ scenarios: 9-max cash, MTT formats. Adds significant content surface but waits until Tier 1 + Tier 2 are clean

- Multiway postflop content: limped pots, true multiway flops. Requires separate solver (Monker multiway postflop or SPH) and a separate subset of the pipeline

# old breif

# Poker Question Generation Pipeline: Engineering Brief

Note: Using Claude code/codex with the most up-to-date model is going to be the biggest leverage here. We will purchase you the highest tier subscription for this

**The document tabs embedded within this tab has more details

## Goal

Build a system that can create 10,000+ (essentially unlimited) poker training questions with high-quality, accurate explanations. Questions cover individual decision spots across all streets (preflop, flop, turn, river), in cash and tournament play. The system should get all the strategic content (correct answers, equity, etc.) from solvers, and only use an LLM to write the explanation prose.

Output format is a CSV that matches the question template the team already uses (positions, cards, action sequences, multiple choice options, explanations, etc.).

## The Big Idea

The hard part of AI-generated poker content is not creating scenarios. There are millions of possible hand scenarios. The hard part is writing explanations that are actually correct.

LLMs make poker mistakes all the time: wrong equity numbers, flipped blocker logic, ICM talk in cash games, range advantage given to the wrong player. They sound confident but get it wrong.

The fix: the LLM never thinks about poker. The LLM only writes the words. All the strategic stuff (correct answer, equity, frequencies, range composition, concept tags) comes from the solver and from simple math we run on solver output. The LLM gets a detailed structured data block and turns it into a 2-5 sentence explanation in the voice of our existing gold questions.

If the data block is right, the explanation is right. If the data block is wrong, no clever LLM trick will save you. This is the most important design choice in the whole system, and you should defend it at every step.

## Scope Note: Individual Situations First

Each question is an individual decision spot, not part of a full preflop-to-river hand sequence. Most decisions along a real hand path are not interesting enough to quiz on, so trying to thread complete hands together adds complexity for little gain in the early phases. Build for individual spots first. Full hand sequences (where the user plays through multiple decisions in one hand) can be added later as an optional grouping layer on top of individual questions.

## The Pipeline

Eight layers. Each one is a Python module with clear inputs and outputs:

Spot generator → Tree resolver → Path sampler → Question extractor

→ Fact extractor → Explanation generator → Validator → Format writer

### Layer 1: Spot Generator

Defines scenario shells. A shell is the template for a hand: game type, stack depth, table size, and the opening action. The specific cards come later.

Examples:

- 100bb cash 6-max, BTN open vs BB defend, single raised pot

- 50bb MTT 9-max, CO open vs SB 3-bet, 3-bet pot

- 200bb cash 6-max, UTG open vs BTN call, multiway

Target coverage is around 200-400 different shells across the strategic surface: different positions, stack depths, action types. The shell tells you which solver tree to use. Coverage planning matters because any gap in shells becomes a gap in your question pool.

### Layer 2: Tree Resolver

For any shell, grab the solved game tree.

Sources, in priority order (or GTOwizard API ideally if we can find a way to access that):

- Local PioSolver runs for custom stack depths, weird sizings, or shells GTO Wizard doesn't have. Scriptable. Each solve takes 30 seconds to a few minutes. A few thousand custom solves can run over a long weekend on a decent machine.

Check here for all solver options. It sounds like the best move is to just use PioSolver, but lmk if you think a better option

Save solved trees locally as JSON. Solving happens once per spot. After that, looking it up is instant. The cache is the foundation that everything else builds on.

### Layer 3: Path Sampler

Sets up the context for individual decision spots inside a solved tree. Since we're not threading full hands together, this is simpler than walking a complete preflop-to-river sequence.

For each decision spot you want to generate a question for, the sampler establishes:

- The action sequence leading up to the decision (so the question stem can describe what happened)

- Hero's hand, picked from hero's range at that spot

- Board cards if postflop, picked from a representative board set spread across textures (paired, monotone, two-tone, dry, wet)

- Pot and stack sizes at the moment of decision

You can sample multiple decisions from the same tree (e.g., two or three different flop spots reached by different preflop actions) but you do not need to commit to a full coherent hand path. Each generated question is independent.

Rules to keep things realistic:

- Action sequences have to be legal given stack sizes

- Villain's range at the decision spot only contains hands that would have taken the actions leading up to it

- Pot and stack math is automatic from the action history

### Layer 4: Question Extractor

For each candidate decision spot from Layer 3, decide whether it's actually worth turning into a question.

A spot makes a good question when:

- Correct answer has dominant but not pure frequency: the solver's highest-frequency action sits in the 55-95% range. Above 95% means the right answer is too obvious. Below 55% means there's no clear best answer to teach.

- EV gap is meaningful: the EV difference between the correct answer and the most tempting wrong answer is at least 0.5bb. This is what makes the lesson worth teaching. Anything tighter starts to overlap with solver noise.

Both together filter for spots where there's a clear best answer and choosing the wrong answer costs real money. That's the definition of a good training question.

You can also branch off a chosen spot to generate one or two related questions (e.g., from a flop decision, generate the follow-up turn decision after one of the lines). This is optional and worth doing when the related decision also passes both filters. Don't force it.

#### How to use these signals for difficulty rating

The same signals that pick good spots also tell you how hard the question is. This maps directly into the Elo system the app uses for question difficulty.

Frequency dominance of the correct answer:

- 85-95% on the correct answer: easier. The right answer is clearly preferred by the solver, and most users with reasonable instincts will pick it.

- 70-85%: medium. The right answer is still preferred, but not overwhelmingly. A user has to think.

- 55-70%: harder. The right answer is only slightly preferred over the alternative. Requires real understanding to pick correctly.

EV gap between correct and best wrong answer:

- 2.0bb+: easier. Picking the wrong answer is expensive enough that the right answer should feel obvious to a skilled player.

- 1.0-2.0bb: medium. Meaningful cost to picking wrong, but not glaring.

- 0.5-1.0bb: harder. Real but subtle difference. The user has to read the spot carefully.

Concept complexity (from concept tags in Layer 5):

- Single basic concept (pot odds, simple equity): easier

- Two interacting concepts (range advantage + blocker effects): medium

- Three or more interacting concepts (capped range + ICM + blocker direction): harder

Combine all three into the difficulty score the question ships with. A spot with 90% frequency on the right answer, 2.5bb EV gap, and a single concept is an easy question. A spot with 60% frequency on the right answer, 0.6bb EV gap, and three interacting concepts is a hard question. Most spots land somewhere in between and rate as medium.

This calibration is automatic from the data the fact extractor produces, so the intern doesn't need to hand-rate any questions.

### Layer 5: Fact Extractor

This is the most important layer in the whole pipeline. Everything strategic gets nailed down here. Every claim in the final explanation traces back to this layer.

For each question, output a structured data block with both the raw solver numbers AND the strategic conclusions we've worked out:

{

"spot_metadata": {

"stack_depth_bb": 100,

"spr": 4.2,

"street": "flop",

"position_dynamic": "IP_vs_OOP"

},

"decision_data": {

"options": ["fold", "call", "raise"],

"ev_per_option_bb": {"fold": 0, "call": 1.4, "raise": 0.9},

"frequency_per_option": {"fold": 0.15, "call": 0.70, "raise": 0.15},

"correct_action": "call",

"ev_advantage_bb": 1.2,

"decision_class": "profitable_bluffcatch"

},

"equity_data": {

"hero_equity_vs_continuing": 0.41,

"pot_odds_required": 0.27,

"mdf": 0.67,

"equity_realization_gap": 0.06

},

"range_data": {

"villain_range_shape": "polarized",

"villain_capped": true,

"villain_value_combos": 24,

"villain_bluff_combos": 36,

"hero_blocks_value_pct": 0.18,

"hero_blocks_bluffs_pct": 0.04

},

"concept_tags": ["bluffcatch_with_blocker", "villain_capped", "polarized_range_defense"],

"difficulty_signals": {

"correct_answer_frequency": 0.70,

"ev_gap_bb": 1.2,

"concept_count": 3,

"difficulty_score": "medium"

}

}

The block needs both raw numbers AND strategic conclusions. The LLM should never have to look at raw EVs and figure out which action is right or what kind of spot this is. We work that out here, with code.

#### How concept tags get computed

This part surprises people, so it's worth spelling out.

Concept tags are not made up by an LLM. They are not written by hand. They get calculated automatically from solver output using simple rules. The solver gives you the full range for both players at every spot, plus the EV of every hand. From that, you can compute tags with rules like these:

Range advantage: bucket both players' ranges by equity against each other, or by hand strength class (top set, overpair, top pair, second pair, draw, air). If hero has way more strong hands than villain, tag range_advantage_hero. Pure math on the range data.

Capped range: comes from action history rules, then checked against the actual range. Example rule: if villain just called a 3-bet preflop instead of 4-betting, AA and KK should not be in his range. You write these rules per action sequence, and the tag fires when the actual range from the solver matches what the rule expects.

Blocker effects: combo counting on villain's continuing range. Count value combos. Count bluff combos. For hero's specific hand, count how many of each get removed by hero's cards. If hero blocks more than X% of value and less than Y% of bluffs, tag blocks_value_unblocks_bluffs. The direction of the blocker effect is calculated, not guessed.

MDF, pot odds, SPR, equity vs continuing range: pure math. Direct grabs from solver output plus pot and stack tracking.

Polarized vs linear range: the shape of villain's range distribution. Lots of strong hands and lots of weak hands with little in the middle tags polarized. A smooth curve from strong to medium tags linear.

Equity realization gap: the solver tells you raw equity and EV-realized equity separately for each hand. If raw equity is 35% but EV says 25%, hero is under-realizing equity (usually because they're OOP or facing reverse implied odds). Tag fires when the gap is big enough.

Thin value: hero's hand has positive EV when betting, but the gap over checking is small, and the value is aimed at a narrow band of worse hands. You can work this out from EV deltas plus what's in villain's calling range.

Build the concept tagger as a Python module with maybe 20-30 rules. Each rule reads solver output and spits out zero or more tags. Run it as the last step of fact extraction. The tags go into the same data block the LLM sees.

The strategic thinking happens HERE, not in the LLM.

### Layer 6: Explanation Generator

This is the LLM call, set up with examples pulled from our existing gold pool.

Before each generation, run two searches against the 800 gold explanations we already have:

- Pull 8-12 gold explanations that are most similar to this spot, based on question stem and concept tags

- Pull a smaller, consistent set of voice/style examples just to lock in the tone

Prompt structure:

[System: format rules, voice rules, banned phrases like em dashes]

[Examples: 8-12 gold examples pulled in, each with its data block and explanation]

[Spot description: full question stem, answer options]

[Solver facts: structured data block from Layer 5]

[Task: write a 2-5 sentence explanation in the right voice, justifying

the correct answer using only the facts and concept tags provided]

Now the LLM is translating, not thinking. Every strategic claim it could make is already in the input. There's no room left to hallucinate.

#### Note on how to do the example search

Don't just match on the raw text of the explanation. Match on structured features: street, position, decision type, hand class, board texture, action context. This gives you way better matches than text similarity. A turn flush draw spot pulls in other turn flush draw spots, not random spots that happen to use the same words.

If the search pulls in examples that aren't really similar in spot type, the example block actively hurts the output. This is the second most likely thing to break.

### Layer 7: Validator Stack

Five checks in a row. A question only ships if it passes all five. Failures go to a triage queue: some can be auto-fixed by regenerating with a stricter prompt, some need a human to look.

- Format checker: cards valid, no duplicates, positions valid for the table size, action sequence legal, stack and pot math adds up

- Number checker: any equity claim in the explanation gets verified against an equity calculator. Pot odds claims get verified arithmetically. Reject if it's off by more than 3%

- Strategy checker: another LLM pass that double-checks the strategic claims in the explanation (range advantage direction, capped range claims, blocker direction) against the actual solver data. Feed the data block into the checker

- Failure-pattern checker: another LLM pass that specifically hunts for the known LLM-poker errors (blocker direction reversed, ICM in cash, position thing flipped, etc.). Keep a list of these patterns and add to it as new ones come up

- Voice and format checker: no em dashes, length is in range, follows the structural template, no banned phrases

Realistic numbers: the validator rejects 30-50% of generated questions on the first pass. After two regeneration attempts, maybe 10-15% still need a human to look.

Build validators based on failures you actually see in week 1, not what you guess might happen. Format and number checkers are mandatory and you can build them up front. The other three should be tuned to catch the actual problems you see.

### Layer 8: Format Writer

Outputs the CSV in our exact column format. Easy once everything else works.

Each row is a standalone question with its own difficulty rating, concept tags, and explanation. No need for hand_id or street_index columns at this stage. If we add full hand sequences later, those columns can be added on top without disturbing the rest of the schema.

## Build Order

The pipeline takes 4-5 weeks to build cleanly. Don't try to build it all at once. Prove the core idea works on a small scale first.

### Week 1: Get the core loop working on one spot shell

Pick one spot shell, recommended 100bb cash 6-max BTN vs BB single raised pot, postflop. Build the smallest end-to-end pipeline that produces 30-50 questions for that one spot.

Day 1-2: solver access wired up, JSON dump of one spot working Day 2-3: fact extractor built for this spot only, with 5-10 concept-tagging rules Day 3-4: example search built over the 800 gold explanations, verify the matches look reasonable Day 4-5: generation prompt working, run on 30-50 hand-picked decision spots that pass the question extractor filters Day 5: manual review with Ryan of all 30-50 outputs, group failures by type

If output quality is at least 70% as good as gold at this stage, the design is proven. Scale from here. If it's worse, debug before building anything else. Do not skip this step. The whole pipeline depends on the core loop working on a small scale first.

### Weeks 2-3: Validators based on what you actually saw

Build the validator stack from the failures you saw in week 1. Don't build all five layers based on guesses. Format and number checkers are mandatory. The other three get tuned to catch the patterns you actually saw during manual review.

### Weeks 3-4: Generalize and add more spot coverage

Make the fact extractor work for all the target spot shells, not just the one. Set up batch PioSolver runs for spots that GTO Wizard doesn't cover. Tune the question extractor filters and the difficulty calibration against a wider variety of spots.

### Weeks 4-5: Bulk generation and iteration

Run the full generation across the whole spot grid. Spot-check random samples, regenerate flagged questions, ship in batches.

## Tools

- Python 3.11+ for the pipeline

- GTO Wizard API and/or PioSolver for solver data

- LLM API (Anthropic Claude or OpenAI GPT-4 class) for explanation generation and the LLM-based checkers

- Embedding API (OpenAI or similar) for the example search

- Vector DB or just numpy similarity for the search. Start simple, upgrade if needed

- Equity calculator (PokerStove API or open-source equivalent) for the number checker

- CSV output

## Things to Watch For

Most likely failure in week 1: the LLM writes grammatically perfect explanations that subtly mess up a strategic frame in a way Python validators can't catch. Plan to spend a full day reading every output yourself in week 1 to calibrate your quality bar before building any automated checkers.

Second risk: bad example matches. If the search pulls in gold examples that aren't really similar in spot type, the example block hurts more than it helps. If you see this, switch from raw text embeddings to structured-feature embeddings.

Third risk, the biggest one architecturally: letting strategic thinking creep back into the LLM. If the LLM is figuring out "this is a thin value spot" from raw EVs, the design has failed. The data block should always include the decision class and concept tags. The LLM only puts them into words. If you find yourself wanting to add "just let the LLM decide what this spot teaches," stop and add a rule to the concept tagger instead.

Fourth risk: solver coverage gaps. GTO Wizard doesn't have everything. Plan to spend a chunk of weeks 3-4 running local PioSolver to fill the gaps. Don't get caught by surprise when you hit your first uncovered shell.

## What "Done" Looks Like

- The pipeline produces a question that passes all validators in about 1.5x the raw generation time. That means around 33% of generations get rejected and regenerated

- Manual review rates the output at 80%+ gold-equivalent on a random sample

- Can generate thousands of questions quickly

- Each question has a calibrated difficulty rating based on the signals from Layer 4

  - We’ll end up giving it a rating from 500-3000

- Every explanation can be traced back to the data block that produced it (auditable)

## What to Skip For Now

- Full preflop-to-river hand sequences: build individual decision questions first. Threading questions together into coherent hands is a layer that can be added later, after individual question quality is solid

- Pushing questions live in the app: keep generated questions out of production until validators catch 90%+ of bad outputs automatically. Hand-reviewing at scale is what kills these projects

- The full 20-30 concept-tagging rule library: start with 5-10 covering the most common frames in week 1, add more as gaps show up during manual review

## Getting Help

Implementation details for any layer can be worked out in a chat with Opus 4.7 or GPT-4. This brief covers the architecture and the why; the specific Python code, prompt wording, embedding setup, and rule definitions can be iterated on as you build.

Lean on the LLM heavily for:

- Building the fact extractor

- Iterating on prompts and testing them

- Writing validator logic and checker prompts

- Debugging weird output

Lean on poker judgment calls for:

- Which concepts matter most for the taxonomy

- What voice the explanations should have

- What counts as gold-equivalent quality

- Whether a failure pattern is a real strategic error or just a style difference

## Final Mental Model

Hold this in mind the whole time you're building:

The solver gives you strategic truth. The fact extractor formalizes it. The LLM writes prose about it. The validators catch leaks. The CSV writer formats it.

If at any point the LLM is generating strategic content instead of translating the facts you gave it, something has gone wrong upstream. Fix the upstream layer rather than trying to make the LLM smarter.